LAM TV Request Management System (TVRMS)

Complete Build Guide: From Zero to Production

Power Apps  |  Power Automate  |  SharePoint Online  |  Outlook  |  Entra ID  |  Power BI

| Item | Details |
| --- | --- |
| Client | Lam Research |
| Project | TV (Test Vehicle) Request Management System – TVRMS |
| Document | Build guide: requirements gaps, design, build steps, testing, deployment, user guides |
| Version | 1.0 (draft for review) |
| Date | 07 October 2026 |
| Prepared by | Syed, Technical Lead, HCLTech |
| Based on | TVRMS Executive Summary and Functional Requirements document |

Note: All names, email addresses, cost centers and amounts in this guide are sample data to explain the steps. Replace them with real values from Lam.

# Contents

- Introduction and concept

- Is the requirement document complete? Gaps and the defaults we will use

- Architecture, tools and licences

- Phase 0 – Set up the base (access, environments, solution, groups, sites)

- Data design – SharePoint lists and libraries

- Security and roles

- Power Apps canvas app – build step by step

- Power Automate flows – build step by step

- Email notification templates (N01 to N22)

- Reports and KPI dashboard

- Testing – unit testing and UAT

- Deployment to Test and Production, and go-live

- Data migration of old TV requests

- User guides (Requester, APPG Owner, APPG Admin, Cost Center Owner, System Admin)

- Training, support and system limits

- Project plan

Appendices: A – Clarification email to the client · B – Requirement traceability matrix · C – Naming rules · D – Troubleshooting · E – Glossary

Tip: In Word, open View → Navigation Pane to jump to any chapter.

# 1. Introduction and concept

## 1.1 How to use this guide

Read the chapters in order. Each chapter first explains the concept (what and why), and then gives the steps (how). Every step uses the same sample data, so you can follow one request from start to end.

- Grey boxes contain code or formulas. Copy them exactly, then change the sample values.

- Example boxes show the result with sample data.

- Tip boxes give good practice. Important boxes warn about common mistakes.

- Words like scrHome or varUserEmail are names of screens, controls, variables or columns.

## 1.2 What we are building

Today, Lam employees ask for Test Vehicles (TVs) by email and documents. It is hard to track who asked for what, what was approved, and where the files are. We will replace this with one system built on Microsoft Power Platform.

The concept in one line: a Lam employee submits a TV request in a Power Apps app. The system gives it an ID like APTV_2026_014, creates a SharePoint folder for it, and moves it step by step through review, feasibility, funding approval, execution and closure. Every step sends emails and writes an audit record.

Example: Ravi Sharma (Lam engineer) needs 25 test wafers made by an external lab. He opens the app, fills the form, uploads Wafer_Spec_v1.pdf and clicks Submit. A few minutes later he gets an email: "Your request APTV_2026_014 is submitted". Priya Nair (APPG Owner) reviews it and finds the budget breakdown missing, so she marks it "Missing Information". Ravi adds the details. Priya compares two labs (IMEC and IIT Bombay) and recommends IMEC at USD 18,000. Suresh Kumar (Cost Center Owner of CC-4410) approves in Outlook. Priya tracks the work with milestones and finally closes the request with the final report, actual cost and lessons learned.

## 1.3 The 8 statuses and how a request moves

Every request has exactly one status at a time. The picture shows all allowed moves. Dashed arrows are "go back" moves.

Figure 1 – Status lifecycle of a TV request

| From status | To status | Who or what does it | How (screen or flow) |
| --- | --- | --- | --- |
| (new) | Submitted | Requester | New Request screen → Submit |
| Submitted | Sourcing Feasibility In Progress | APPG Owner/Admin | Request Detail → Assign owner |
| Submitted or Feasibility | Missing Information | APPG Owner/Admin | Request Detail → Mark Missing Information |
| Missing Information | Submitted or Feasibility | Requester | Request Detail → Edit and Resubmit |
| Missing Information | Request Cancelled | System (automatic) | Flow F04 after 30 days with no update |
| Sourcing Feasibility In Progress | Pending Funding Approval | APPG Owner | Feasibility screen → Send for funding approval |
| Pending Funding Approval | Sourcing On Hold | Cost Center Owner | Approval card → Hold (flow F03) |
| Pending Funding Approval | Request Cancelled | Cost Center Owner | Approval card → Reject (flow F03) |
| Pending Funding Approval (Approved) | Execution In Progress | APPG Owner | Execution screen → Start execution |
| Sourcing On Hold | Pending Funding Approval | APPG Admin | Request Detail → Resume approval |
| Any open status | Request Cancelled | APPG Admin (or requester while Submitted/Missing Info) | Request Detail → Cancel request |
| Execution In Progress | Request Complete | APPG Owner | Closure screen → Close request |

Important: "Approved" is not a separate status. After approval, the status stays Pending Funding Approval and the column ApprovalStatus becomes Approved. This unlocks the "Start execution" button. This keeps exactly the 8 statuses from the requirement.

## 1.4 What we will deliver

| # | Deliverable (from the requirement) | Where in this guide |
| --- | --- | --- |
| 1 | Power Apps Request Management Application | Chapter 7 |
| 2 | SharePoint Document Repository | Chapter 5 (libraries), Chapter 8 (F01, F09) |
| 3 | Power Automate Workflow Engine | Chapter 8 |
| 4 | Approval Management Process | Chapter 8 (F03) |
| 5 | Evaluation Report Generation | Chapter 8 (F08) |
| 6 | Notification and Reminder Framework | Chapters 8 and 9 |
| 7 | Security and Role Management | Chapter 6 |
| 8 | Audit and Compliance Tracking | Chapter 5 (audit lists), Chapter 8 (F02) |
| 9 | Reporting and KPI Dashboard | Chapter 10 |
| 10 | Administration and Master Data Management Module | Chapter 7 (Admin screen) |

## 1.5 Sample data used in this guide

| Person / item | Role | Sample value |
| --- | --- | --- |
| Ravi Sharma | Requester | ravi.sharma@lamresearch.com |
| Meena Iyer | Additional Requester | meena.iyer@lamresearch.com |
| Priya Nair | APPG Owner | priya.nair@lamresearch.com |
| Anand Rao | APPG Admin | anand.rao@lamresearch.com |
| Suresh Kumar | Cost Center Owner (Level 1) for CC-4410 | suresh.kumar@lamresearch.com |
| Kavita Menon | Finance Head (Level 2 approver) | kavita.menon@lamresearch.com |
| Rahul Verma | RI Stakeholder for IMEC (Lam employee) | rahul.verma@lamresearch.com |
| Dr. Jan Peeters | Contact person at IMEC (external) | jan.peeters@imec.be |
| Service account | Runs all flows | svc-tvrms@lamresearch.com |
| APPG team mailbox | Receives team alerts | appg-team@lamresearch.com |
| Support mailbox | Receives flow error alerts | tvrms-support@lamresearch.com |
| Sample request | Main example | APTV_2026_014 – "25 test wafers – 300mm etch study", 25 units, need by 15-Dec-2026, CC-4410, budget USD 18,000 |

# 2. Is the requirement document complete? Gaps and the defaults we will use

## 2.1 Short answer: No

The requirement document is good enough to start the design. It clearly says what the system must do: 8 statuses, 7 roles, 7 data entities, about 20 notifications, reports, KPIs, 7-year retention and audit.

It is not complete enough to finish the build. It does not give the exact form fields, approval rules, folder names, email texts, SLA days and several business rules. A developer cannot guess these, so we list every gap below with a safe default. We build with the defaults and confirm them with the client. If the client changes a default later, the design is ready for it (most defaults are settings, not code).

## 2.2 Gaps, questions and defaults

| # | What is missing | Question for the client | Default we will use | Used in |
| --- | --- | --- | --- | --- |
| 1 | Request form fields | Which fields are on the form? Which are mandatory? | The 15 business fields in List 1 (Chapter 5). All mandatory except Additional Requesters, Parent TVID and Recurrence Details. | Ch 5, 7 |
| 2 | TV types | What kinds of test vehicles exist? | Wafer, Coupon, Material, Module, Other | Ch 5 |
| 3 | Cost Center Approval Matrix rules | How many approval levels? Any amount limits? | Level 1 = Cost Center Owner, always. Level 2 = Finance Head when funding amount is more than USD 50,000 (limit stored per cost center). | Ch 5, F03 |
| 4 | Result of Reject and Hold | What happens after Reject or Hold? | Reject → Request Cancelled (kept for history). Hold → Sourcing On Hold. APPG Admin can resume approval or cancel. | F03, Ch 7 |
| 5 | Folder structure | Which sub-folders inside each TVID folder? | 01_Request, 02_Feasibility, 03_Approval, 04_Execution, 05_Closure | Ch 5, F01 |
| 6 | Notifications | Full list, who gets each, wording? | 22 emails, with full text in Chapter 9 | Ch 8, 9 |
| 7 | SLA days | How many days for review, approval, reminders? | Review 5 days; approval reminder on day 3; escalation on day 6; missing-info reminders on day 7, 14 and 25; auto-cancel on day 30; milestone reminder 2 days before due date. | Ch 4, F04–F06 |
| 8 | Working days or calendar days | Do SLA days skip weekends and holidays? | Calendar days (simple and clear). No holiday calendar in Phase 1. | F04–F06 |
| 9 | Time zone for reminders | Which time zone do scheduled emails use? | IST (UTC+05:30). Change to Pacific Time if the APPG team is in the US. | F04–F07 |
| 10 | TVID number rules | Does the number restart every year? How many digits? | Restarts at 001 on 1 January. 3 digits. If more than 999 requests come in one year, it simply continues as 1000. | F01 |
| 11 | Evaluation report format | Is there a template or logo? | Simple HTML layout converted to PDF (sections listed in F08). Lam logo can be added later. | F08 |
| 12 | RI Stakeholders | Who are they? Internal or external? | One Lam employee per Research Institution. They get read access to a request when execution starts. External institution contacts get no system access in Phase 1. | Ch 5, 6, F02 |
| 13 | Recurring requests | What does "recurring" mean? | Each run gets its own TVID. The next run is created with "Copy as Repeat Request" and points to the previous TVID. A text field describes the schedule. | Ch 7 |
| 14 | Who can cancel | Can requesters cancel? | Requester: only while Submitted or Missing Information. APPG Admin: any open status. Every cancel needs a reason. | Ch 7 |
| 15 | What requesters can see | Can requesters see feasibility details and audit? | They see their request, status, approval result and documents. They do not see the feasibility comparison list or audit lists (APPG only). | Ch 6 |
| 16 | Licences | Premium Power Apps? Power BI Pro? | Standard Microsoft 365 only (no premium). Power BI Pro for report users. | Ch 3 |
| 17 | Environments | Dev, Test and Prod available? | Yes, three environments. | Ch 4, 12 |
| 18 | Email sender | Which mailbox sends emails? | The service account mailbox (or a shared mailbox "tvrms-noreply" if IT prefers). | Ch 4, 8 |
| 19 | File size limit | Biggest file size? | 10 MB per file through the app. Bigger files are uploaded by APPG directly into the SharePoint folder. | Ch 7 |
| 20 | Old requests | Load old requests from email/Excel? | Yes, one-time import from Excel (Chapter 13). | Ch 13 |
| 21 | Retention | Who sets up the 7-year retention? | Lam IT applies a 7-year Microsoft Purview retention label. Users cannot delete records (custom permission level). | Ch 6, 12 |
| 22 | Language and branding | Languages? Colours and logo? | English only. Lam logo and colours provided by the client. | Ch 7 |
| 23 | Data volume | How many requests per year? | Up to 500 per year. The design also works for many thousands. | Ch 5 |
| 24 | Approver on leave | Who approves when the cost center owner is away? | APPG Admin reassigns the approval or updates the matrix. The approver can also reassign inside the Approvals app. | F03 |

## 2.3 What to do with this table

- On day 1, send the clarification email in Appendix A to the client (business owner and APPG lead).

- Write each answer in the table (add a column "Client answer").

- If there is no answer in 3 working days, send a short follow-up: "If we do not hear back by <date>, we will build with the defaults listed." Keep this email as written confirmation.

- When an answer differs from the default, change only the setting or field mentioned in the "Used in" column.

## 2.4 Design decisions we made (and why)

These are not in the requirement, but they make the system simple, safe and easy to support.

| Decision | Why |
| --- | --- |
| Use SharePoint lists, not Dataverse | The requirement names SharePoint, and SharePoint needs no premium licence. |
| In SharePoint, only the Title column is "required". The app checks all other mandatory fields. | Flows can update one column without re-sending every required column. This avoids many flow errors. |
| Store every email address in a lowercase text column | Text filters are delegable in Power Apps (fast, no 2,000-row limit). Lowercase makes comparisons exact. |
| Child lists store the TVID as text (no lookup columns) | Simpler formulas, faster filters, easier migration. |
| The app only changes data; flows do emails, audit and permissions | One place for business rules. Emails and audit still happen if someone edits SharePoint directly. |
| Item-level permissions set by a flow | Each requester sees only his or her requests. Additional requesters, approvers and RI stakeholders are added automatically. |
| Custom permission level "Contribute No Delete" | Nobody can delete records or documents. This supports audit and 7-year retention. |
| Environment variables for site URL, group IDs and SLA days | The same solution works in Dev, Test and Prod without editing flows. |
| A service account owns all flows and connections | Flows keep working when a developer leaves the project. |
| PDF made from HTML with OneDrive "Convert file" | No premium Word template connector is needed. |
| 9 flows send all 22 notifications | Fewer flows are easier to support. The requirement says "about 20 notification workflows"; we cover all of them inside 9 flows. |

# 3. Architecture, tools and licences

## 3.1 Concept

SharePoint Online is the single place for all data and documents. Users work in the Power Apps app. Every save in SharePoint can start a Power Automate flow, which does the background work: create the TVID, folders and permissions, send emails and approvals, write the audit log and make the PDF report. Power BI reads SharePoint for the dashboard.

Figure 2 – TVRMS architecture

## 3.2 What happens in one request (simple walk-through)

- Ravi opens the app. Entra ID signs him in. The app checks his role.

- Ravi submits the form with his document. The app saves one item in the SharePoint list TV_Request_Master.

- Flow F01 starts. It creates TVID APTV_2026_014, creates the folder TV_Documents/APTV_2026_014 with 5 sub-folders, copies Ravi's file into 01_Request, sets permissions and emails Ravi and the APPG team.

- Priya changes the status in the app. Flow F02 writes an audit row and sends the right email.

- Priya sends the request for funding approval. Flow F03 finds the approver in the Cost Center Approval Matrix and sends an approval card to Suresh in Outlook and Teams.

- Daily flows (F04, F05, F06) send reminders and auto-cancel old "Missing Information" requests.

- Power BI refreshes from SharePoint and shows KPIs.

## 3.3 Components

| Component | What we use it for | Chapter |
| --- | --- | --- |
| Power Apps (canvas app) | One app with 11 screens. Buttons and screens shown by role. | 7 |
| SharePoint Online | 10 lists (data, master data, audit) and 2 document libraries | 5 |
| Power Automate | 9 flows: TVID, folders, permissions, approvals, reminders, audit, PDF, uploads | 8 |
| Outlook and Approvals | 22 email notifications, approval cards in Outlook and Teams | 8, 9 |
| Entra ID | Sign-in and security groups for roles | 4, 6 |
| OneDrive for Business | Temporary HTML file converted to PDF | 8 (F08) |
| Power BI | Operational reports and KPI dashboard | 10 |

## 3.4 Licences

| Tool | Licence needed | Notes |
| --- | --- | --- |
| Power Apps | Included in Microsoft 365 (E3/E5) | Only standard connectors are used (SharePoint, Office 365 Users, Power Automate). |
| Power Automate | Included in Microsoft 365 | Service account needs its own Microsoft 365 licence with a mailbox. |
| SharePoint, Outlook, Approvals, OneDrive, Entra ID | Included in Microsoft 365 | Approvals are standard. |
| Power BI | Power BI Pro for the publisher and every viewer | Or Premium/Fabric capacity. Optional: Excel export works without Power BI. |

Why: If Lam already has Power Apps Premium licences, Dataverse is a stronger choice (built-in audit and row security). Ask this in the clarification email. The screens and flows stay almost the same; only the data source changes.

# 4. Phase 0 – Set up the base (Day 1 to Day 3)

## 4.1 Concept

Before building any screen or flow, prepare a clean base: access, three environments, one solution, one service account, security groups, SharePoint sites and environment variables. A clean base saves weeks later, especially when you move to Production. Everything in this chapter is done once.

## 4.2 Step 1 – Ask for access

Send one email to the Lam IT / Power Platform admin team with this list. Ask for all items together, because some take a few days.

- Maker access (Environment Maker or System Customizer role) in the TVRMS-Dev environment

- Three environments: TVRMS-Dev, TVRMS-Test, TVRMS-Prod (or permission to use existing ones)

- A service account, for example svc-tvrms@lamresearch.com, with a Microsoft 365 licence and mailbox

- Permission to create SharePoint sites, or three sites created by IT (Dev, Test, Prod)

- Six Entra ID security groups (Step 5), or permission to create them

- Confirmation of the Data Loss Prevention (DLP) policy: SharePoint, Office 365 Outlook, Approvals, OneDrive for Business and Office 365 Users must be allowed together

- Power BI Pro licence for you (to build the report)

## 4.3 Step 2 – Environments

An environment is a separate space with its own apps, flows and settings. We use three, so that testing never touches real data.

| Environment | Purpose | Who uses it | SharePoint site |
| --- | --- | --- | --- |
| TVRMS-Dev | You build and change everything here | Developers only | /sites/TVRMS-Dev |
| TVRMS-Test | Business users test here (UAT) | APPG team and a few requesters | /sites/TVRMS-Test |
| TVRMS-Prod | Real daily use | All Lam users | /sites/TVRMS |

Important: Never build or edit directly in Test or Prod. You only import the solution there (Chapter 12).

## 4.4 Step 3 – Create the solution and publisher

A solution is a box that holds the app, flows, environment variables and connection references. You export the box from Dev and import it into Test and Prod. Anything built outside the solution cannot be moved this way.

- Open make.powerapps.com and choose the TVRMS-Dev environment (top right).

- Left menu → Solutions → New solution.

- Display name: TV Request Management System. Name: TVRMS.

- Publisher → + New publisher. Display name Lam APPG, Name LamAPPG, Prefix lam. Save and select it.

- Version: 1.0.0.0 → Create.

- From now on, always open this solution first and create everything with + New inside it.

## 4.5 Step 4 – Service account

All flows and their connections belong to the service account, not to you. If you leave the project or your password changes, the flows keep running. Emails are sent from this mailbox.

- Account: svc-tvrms@lamresearch.com, display name "TVRMS Notifications".

- Licence: Microsoft 365 (E3 or E5) with an Exchange mailbox.

- Make it a Site Owner on all three SharePoint sites.

- Give it the Environment Maker role in all three environments.

- Optional: if IT prefers a no-reply sender, create a shared mailbox tvrms-noreply@lamresearch.com and give the service account "Send As" permission. Then use the action "Send an email from a shared mailbox (V2)" instead of "Send an email (V2)".

## 4.6 Step 5 – Entra ID security groups

One group per role. Groups make it easy to add or remove people without changing the app. In the Entra admin center: Groups → All groups → New group → Group type: Security.

| Group name | Role | Sample members |
| --- | --- | --- |
| TVRMS-Requesters | Lam employees who can submit (or use "Everyone except external users") | Ravi Sharma, Meena Iyer |
| TVRMS-APPG-Owners | Review and run requests | Priya Nair, Arjun Mehta |
| TVRMS-APPG-Admins | Assign owners, master data, resume/cancel | Anand Rao |
| TVRMS-RI-Stakeholders | Lam contacts for research institutions | Rahul Verma |
| TVRMS-CostCenter-Owners | Approve funding (for reporting and access reviews) | Suresh Kumar, Kavita Menon |
| TVRMS-System-Admins | IT support and the service account | svc-tvrms, support engineer |

Note: The app decides roles from the master lists (Chapter 6), and SharePoint permissions use SharePoint groups that contain these Entra groups. Keep both in step: when a new APPG Owner joins, add the person to the Entra group and to the APPG_Stakeholder_Master list.

## 4.7 Step 6 – SharePoint sites

- SharePoint start page → + Create site → Team site (or Communication site). Name: TVRMS-Dev. Privacy: Private.

- Repeat for TVRMS-Test and TVRMS (Prod), or ask IT.

- On each site: Settings (gear) → Site information → View all site settings → Regional settings → set the time zone used by the business (default in this guide: (UTC+05:30) Chennai, Kolkata, Mumbai, New Delhi).

- Settings → Site permissions → Change how members can share → choose "Only site owners can share files, folders, and the site".

- Add svc-tvrms and TVRMS-System-Admins as Site Owners. (Other groups are added in Chapter 6.)

## 4.8 Step 7 – Environment variables

An environment variable is a setting stored in the solution. In Dev it has a Dev value; in Prod it has a Prod value. Flows read the value, so you never edit a flow when you move it.

How to create one: open the TVRMS solution → + New → More → Environment variable → enter Display name, Data type and Current value → Save. The schema name gets the prefix automatically (for example lam_SiteURL).

| Display name (schema name) | Type | Dev value (sample) | Used for |
| --- | --- | --- | --- |
| SiteURL (lam_SiteURL) | Text | https://lam.sharepoint.com/sites/TVRMS-Dev | Site address in every flow |
| AppURL (lam_AppURL) | Text | Play link of the app (fill after Chapter 7) | Links in emails |
| AdminEmail (lam_AdminEmail) | Text | tvrms-support@lamresearch.com | Flow error alerts |
| APPGTeamEmail (lam_APPGTeamEmail) | Text | appg-team@lamresearch.com | Team alerts (N02, N13, N21, N22) |
| SPGroupId_APPGOwners (lam_SPGroupId_APPGOwners) | Text | 7 (fill after Chapter 6) | Item permissions |
| SPGroupId_APPGAdmins (lam_SPGroupId_APPGAdmins) | Text | 8 (fill after Chapter 6) | Item permissions |
| RoleDefId_ContributeNoDelete (lam_RoleDefId_ContributeNoDelete) | Text | 1073741924 (fill after Chapter 6) | Item permissions |
| SLA_ReviewDays (lam_SLA_ReviewDays) | Number | 5 | F05 – unassigned reminder |
| SLA_ApprovalReminderDays (lam_SLA_ApprovalReminderDays) | Number | 3 | F05 – approval reminder |
| SLA_ApprovalEscalationDays (lam_SLA_ApprovalEscalationDays) | Number | 6 | F05 – escalation |
| MissingInfoCancelDays (lam_MissingInfoCancelDays) | Number | 30 | F04 – auto-cancel |
| MilestoneReminderDays (lam_MilestoneReminderDays) | Number | 2 | F06 – milestone reminder |

Tip: In a flow, pick an environment variable from Dynamic content → Environment variables. In an expression it looks like parameters('SiteURL (lam_SiteURL)').

## 4.9 Step 8 – One Power Apps setting before adding data

Power Apps can create environment variables for the SharePoint site and lists automatically. Then the app points to the Prod site after import, without any change.

- Open any canvas app in Power Apps Studio (or the TVRMS app when you create it in Chapter 7).

- Settings → General (in some versions Settings → Upcoming features) → turn ON "Automatically create environment variables when adding data sources".

- Do this before you add the SharePoint lists to the app.

## 4.10 Step 9 – Connection references

When you create a flow inside the solution, Power Automate creates a connection reference for each connector. In Dev you may use your own connections. In Test and Prod you choose the service account connections during import.

| Connector | Used by |
| --- | --- |
| SharePoint | All flows |
| Office 365 Outlook | All flows that send email |
| Approvals | F03 Funding Approval |
| OneDrive for Business | F08 Evaluation Report (HTML to PDF) |

## 4.11 Phase 0 checklist

- Three environments ready and you have maker access in Dev

- Solution TVRMS with publisher prefix lam created in Dev

- Service account ready, licensed, site owner

- Six Entra groups created with first members

- Three SharePoint sites created, time zone and sharing set

- Environment variables created (group IDs can be filled later)

- Power Apps setting for data source environment variables turned on

# 5. Data design – SharePoint lists and libraries (Day 4 to Day 6)

## 5.1 Concept

We need 10 lists and 2 document libraries. The 7 entities from the requirement become 7 lists. We add 3 helper lists: approval history, execution milestones and a TVID counter.

| # | List / library | Purpose | Who writes |
| --- | --- | --- | --- |
| 1 | TV_Request_Master | One row per TV request (the main record) | App and flows |
| 2 | TV_Feasibility | Sourcing options per request (APPG Feasibility Response Table) | APPG (app) |
| 3 | Research_Institution_Master | Research institutions, universities, partners | APPG Admin |
| 4 | APPG_Stakeholder_Master | APPG people and their roles | APPG Admin |
| 5 | CostCenter_Approval_Matrix | Approvers per cost center | APPG Admin |
| 6 | TV_Approval_History | Every approval decision | Flow F03 only |
| 7 | TV_Execution_Milestones | Planned and actual milestones | APPG (app) |
| 8 | TV_Status_History | Audit log of every status change | Flow F02 only |
| 9 | TV_Notification_Log | Every email sent | Flows only |
| 10 | TVID_Counter | Last TVID number per year | Flow F01 only |
| L1 | TV_Documents (library) | One folder per TVID with 5 sub-folders | Flows (and APPG) |
| L2 | TV_Templates (library) | Logo, migration template, user guides | APPG Admin |

## 5.2 Rules for every list

- Create the column with no spaces first (for example RequesterEmail). Later you may change the display name to "Requester Email". The internal name stays RequesterEmail, which keeps flows and formulas clean.

- Only Title is required in SharePoint. For all other columns set "Require that this column contains information" = No. The app checks mandatory fields. (Flows can then update one column at a time.)

- Emails are stored in lowercase in single-line text columns.

- Multiple lines of text columns: choose Plain text (not Enhanced rich text) and "Append changes" = No.

- Child lists use the TVID as text (no lookup columns).

- Index the columns that you filter on (List settings → Indexed columns → Create a new index). This avoids the 5,000-item view threshold later.

- Versioning on for every list: List settings → Versioning settings → "Create a version each time you edit an item" = Yes, keep 100 versions.

## 5.3 How to create a list and its columns (worked example)

- Open the Dev site → + New → List → Blank list → Name: TV_Request_Master → Create.

- Rename the Title column: Settings → List settings → Title → Column name "Request Title" → OK.

- Add a text column: list view → + Add column → Single line of text → Name TVID → Save.

- Add a choice column: + Add column → Choice → Name Status → type the 8 choices (one per line) → More options → Default value "Submitted" → Save.

- Add the other columns from the table in 5.4 the same way.

- Index: List settings → Indexed columns → Create a new index → choose TVID → Create. Repeat for every column marked "indexed".

- Versioning: List settings → Versioning settings → Yes, 100 versions → OK.

Tip: After creating List 1 in Dev, you can create the same list in Test and Prod in seconds with + New → List → From existing list (Chapter 12).

## 5.4 List 1 – TV_Request_Master

| # | Column (internal name) | Type | Required (app) | Filled by | Sample value |
| --- | --- | --- | --- | --- | --- |
| 1 | Title (display: Request Title) | Single line of text | Yes | Requester | 25 test wafers – 300mm etch study |
| 2 | TVID | Single line, indexed | – | Flow F01 | APTV_2026_014 |
| 3 | RequestType | Choice: New, Repeat | Yes | Requester | New |
| 4 | ParentTVID | Single line of text | If Repeat | Requester | APTV_2025_087 |
| 5 | Frequency | Choice: One-time, Recurring | Yes | Requester | One-time |
| 6 | RecurrenceDetails | Multiple lines (plain) | If Recurring | Requester | Every quarter, 25 wafers |
| 7 | TVType | Choice: Wafer, Coupon, Material, Module, Other | Yes | Requester | Wafer |
| 8 | Description | Multiple lines (plain) | Yes | Requester | 300mm wafers with 20nm oxide layer for etch tests |
| 9 | BusinessJustification | Multiple lines (plain) | Yes | Requester | Needed for Q1 product qualification |
| 10 | Quantity | Number, 0 decimals | Yes | Requester | 25 |
| 11 | NeedByDate | Date only | Yes | Requester | 15-Dec-2026 |
| 12 | CostCenter | Single line of text | Yes | Requester (dropdown) | CC-4410 |
| 13 | EstimatedBudget | Currency (USD) | Yes | Requester | 18,000 |
| 14 | RequesterName | Single line of text | Yes | App | Ravi Sharma |
| 15 | RequesterEmail | Single line, indexed | Yes | App | ravi.sharma@lamresearch.com |
| 16 | AdditionalRequesters | Person or Group, allow multiple, people only | No | Requester | Meena Iyer |
| 17 | AdditionalRequesterEmails | Multiple lines (plain) | – | Flow F01 | meena.iyer@lamresearch.com |
| 18 | APPGOwnerName | Single line of text | – | APPG (app) | Priya Nair |
| 19 | APPGOwnerEmail | Single line, indexed | – | APPG (app) | priya.nair@lamresearch.com |
| 20 | Status | Choice (8 values), default Submitted, indexed | Yes | App and flows | Submitted |
| 21 | PreviousStatus | Single line of text (hidden helper) | – | Flows F01, F02 | Submitted |
| 22 | SubmittedOn | Date and time | – | Flow F01 | 07-Oct-2026 10:30 |
| 23 | MissingInfoComments | Multiple lines (plain) | – | APPG (app) | Please add the budget breakdown |
| 24 | MissingInfoSince | Date and time | – | APPG (app) | 08-Oct-2026 09:00 |
| 25 | FeasibilityStartedOn | Date and time | – | Flow F02 | 08-Oct-2026 11:00 |
| 26 | SelectedInstitution | Single line of text | – | APPG (app) | IMEC |
| 27 | FundingAmountUSD | Currency (USD) | – | APPG (app) | 18,000 |
| 28 | ApprovalStatus | Choice: Not Started, Pending, Approved, Rejected, On Hold; default Not Started; indexed | – | App and F03 | Pending |
| 29 | CurrentApproverEmail | Single line, indexed | – | Flow F03 | suresh.kumar@lamresearch.com |
| 30 | ApprovalRequestedOn | Date and time | – | Flow F03 | 15-Oct-2026 10:00 |
| 31 | ApprovedBy | Single line of text | – | Flow F03 | suresh.kumar@lamresearch.com |
| 32 | ApprovedOn | Date and time | – | Flow F03 | 16-Oct-2026 14:20 |
| 33 | ApprovalComments | Multiple lines (plain) | – | Flow F03 | OK within budget |
| 34 | ExecutionStartDate | Date only | – | Flow F02 | 20-Oct-2026 |
| 35 | ExecutionEndDate | Date only | – | APPG (app) | 10-Dec-2026 |
| 36 | ExecutionProgress | Number 0–100 | – | APPG (app) | 60 |
| 37 | RiskComments | Multiple lines (plain) | – | APPG (app) | Lab tool down for 1 week |
| 38 | ActualCost | Currency (USD) | At closure | APPG (app) | 17,200 |
| 39 | Outcome | Multiple lines (plain) | At closure | APPG (app) | All 25 wafers delivered and met spec |
| 40 | LessonsLearned | Multiple lines (plain) | No | APPG (app) | Book lab slot 4 weeks early |
| 41 | ClosedOn | Date and time | – | Flow F02 | 12-Dec-2026 16:00 |
| 42 | CancelReason | Multiple lines (plain) | When cancelling | App or F04 | Cancelled by requester: project stopped |
| 43 | FolderURL | Single line of text (URL) | – | Flow F01 | https://lam.sharepoint.com/sites/TVRMS/TV_Documents/APTV_2026_014 |
| 44 | IsDocUploaded | Yes/No, default No | – | Flow F01 | Yes |
| 45 | IsMigrated | Yes/No, default No | – | Migration only | No |

Status choices (type exactly, in this order): Submitted, Missing Information, Sourcing Feasibility In Progress, Pending Funding Approval, Sourcing On Hold, Execution In Progress, Request Complete, Request Cancelled.

Important: Do not turn on "Enforce unique values" for TVID. The TVID is empty for a few minutes after submission (until flow F01 runs), and the counter logic already makes it unique.

## 5.5 List 2 – TV_Feasibility (many rows per TVID)

| Column | Type | Required (app) | Sample value |
| --- | --- | --- | --- |
| Title (display: Option Name) | Single line of text | Yes | Option A – IMEC |
| TVID | Single line, indexed | Yes | APTV_2026_014 |
| InstitutionName | Single line of text | Yes | IMEC |
| InstitutionType | Choice: Research Institution, University, Partner | Yes | Research Institution |
| TechnicalCapability | Choice: High, Medium, Low | Yes | High |
| EstimatedCostUSD | Currency (USD) | Yes | 18,000 |
| EstimatedTimelineWeeks | Number | Yes | 8 |
| Constraints | Multiple lines (plain) | No | Needs NDA before start |
| Recommendation | Choice: Recommended, Backup, Not Recommended | Yes | Recommended |
| Comments | Multiple lines (plain) | No | Best quality, slightly higher cost |
| AssessedByEmail | Single line of text | App | priya.nair@lamresearch.com |
| IsSelected | Yes/No, default No | App | Yes |

Second sample row: "Option B – IIT Bombay", University, Medium, USD 11,000, 12 weeks, Not Recommended, "Lower cost but longer timeline".

## 5.6 List 3 – Research_Institution_Master

| Title (Institution) | InstitutionType | Country | ContactName / ContactEmail (external, info only) | RIStakeholderName / RIStakeholderEmail (Lam) | IsActive |
| --- | --- | --- | --- | --- | --- |
| IMEC | Research Institution | Belgium | Dr. Jan Peeters / jan.peeters@imec.be | Rahul Verma / rahul.verma@lamresearch.com | Yes |
| IIT Bombay | University | India | Prof. A. Kulkarni / a.kulkarni@iitb.ac.in | Neha Joshi / neha.joshi@lamresearch.com | Yes |
| CEA-Leti | Research Institution | France | Dr. Marie Dubois / marie.dubois@cea.fr | Rahul Verma / rahul.verma@lamresearch.com | Yes |

Columns: Title, InstitutionType (Choice), Country, ContactName, ContactEmail, RIStakeholderName, RIStakeholderEmail, IsActive (Yes/No, default Yes).

## 5.7 List 4 – APPG_Stakeholder_Master

Columns: Title (full name), Email (single line, indexed, lowercase), Role (Choice: APPG Owner, APPG Admin, RI Stakeholder, System Admin), IsActive (Yes/No). The app reads this list at start-up to find the user's role.

| Title | Email | Role | IsActive |
| --- | --- | --- | --- |
| Priya Nair | priya.nair@lamresearch.com | APPG Owner | Yes |
| Arjun Mehta | arjun.mehta@lamresearch.com | APPG Owner | Yes |
| Anand Rao | anand.rao@lamresearch.com | APPG Admin | Yes |
| Rahul Verma | rahul.verma@lamresearch.com | RI Stakeholder | Yes |

## 5.8 List 5 – CostCenter_Approval_Matrix

Columns: Title (cost center code, indexed), CostCenterName, Level1ApproverName, Level1ApproverEmail, Level2ApproverName, Level2ApproverEmail, Level2ThresholdUSD (Currency), IsActive.

| Title | CostCenterName | Level 1 approver | Level 2 approver | Level2ThresholdUSD | IsActive |
| --- | --- | --- | --- | --- | --- |
| CC-4410 | Etch R&D | Suresh Kumar / suresh.kumar@lamresearch.com | Kavita Menon / kavita.menon@lamresearch.com | 50,000 | Yes |
| CC-5120 | Deposition R&D | Lakshmi Prasad / lakshmi.prasad@lamresearch.com | Kavita Menon / kavita.menon@lamresearch.com | 50,000 | Yes |
| CC-6030 | Metrology | Daniel Lee / daniel.lee@lamresearch.com | Kavita Menon / kavita.menon@lamresearch.com | 75,000 | Yes |

Example: Request APTV_2026_014 uses CC-4410 with funding USD 18,000. 18,000 is not more than 50,000, so only Suresh approves. A request for USD 60,000 would go to Suresh first and then to Kavita.

## 5.9 List 6 – TV_Approval_History

Columns: Title (e.g. "APTV_2026_014 – Level 1"), TVID (indexed), ApprovalLevel (Number), ApproverEmail, Decision (Choice: Approved, Rejected, On Hold), Comments, DecisionDate (Date and time), AmountUSD (Currency).

Example: APTV_2026_014 – Level 1 | APTV_2026_014 | 1 | suresh.kumar@lamresearch.com | Approved | "OK within budget" | 16-Oct-2026 14:20 | 18,000

## 5.10 List 7 – TV_Execution_Milestones

Columns: Title (milestone name), TVID (indexed), OwnerEmail, PlannedDate (Date only), ActualDate (Date only), MilestoneStatus (Choice: Not Started, In Progress, Done, Delayed; default Not Started; indexed), Comments.

| Title | TVID | PlannedDate | ActualDate | MilestoneStatus |
| --- | --- | --- | --- | --- |
| Purchase order raised | APTV_2026_014 | 22-Oct-2026 | 22-Oct-2026 | Done |
| Wafer processing started | APTV_2026_014 | 27-Oct-2026 | 29-Oct-2026 | Done |
| Interim results review | APTV_2026_014 | 20-Nov-2026 |  | In Progress |
| Final wafers shipped | APTV_2026_014 | 05-Dec-2026 |  | Not Started |

## 5.11 List 8 – TV_Status_History (audit log)

One row for every status change. Only flow F02 writes here; users can only read (APPG) or have no access (requesters).

Columns: Title (the TVID), TVID (indexed), OldStatus, NewStatus, ChangedByEmail, ChangedOn (Date and time), Comments.

Example: APTV_2026_014 | Submitted → Missing Information | priya.nair@lamresearch.com | 08-Oct-2026 09:01 | "Please add the budget breakdown"

## 5.12 List 9 – TV_Notification_Log

Columns: Title (email subject), TVID (indexed), NotificationCode (e.g. N04), SentTo, SentOn (Date and time), DeliveryStatus (Choice: Sent, Failed).

## 5.13 List 10 – TVID_Counter

Columns: Title (the year, e.g. "2026") and LastNumber (Number). Flow F01 reads the row for the current year, adds 1, and saves it. If no row exists for the year, F01 creates it with 1. You do not need to add rows by hand (except after data migration, Chapter 13).

Example: Row "2026 | 13" means the last TVID was APTV_2026_013. The next request gets APTV_2026_014.

## 5.14 Library 1 – TV_Documents

Flow F01 creates one folder per TVID with 5 sub-folders:

TV_Documents

APTV_2026_014

01_Request        Technical Documentation Package, updates from requester

02_Feasibility    Evaluation reports (PDF), quotes

03_Approval       Approval evidence

04_Execution      Progress reports

05_Closure        Final deliverables, final report, lessons learned

- Create: + New → Document library → Name TV_Documents.

- Add columns: TVID (Single line, indexed), DocumentCategory (Choice: 01_Request, 02_Feasibility, 03_Approval, 04_Execution, 05_Closure), UploadedByEmail (Single line).

- Library settings → Versioning settings → Create major versions, keep 100 versions. (This gives "version history of generated reports" for free.)

- Supported file types: SharePoint accepts PDF, DOCX, XLSX, PPTX, PNG, JPG, ZIP and more by default. The app limits uploads to the allowed list (Chapter 7).

## 5.15 Library 2 – TV_Templates

A small library for the Lam logo, the data migration Excel template and the user guides (PDF). APPG Admins can edit; others read.

## 5.16 Useful SharePoint views (for APPG and admins)

| View name (TV_Request_Master) | Filter | Sort / group |
| --- | --- | --- |
| Open requests | Status is not equal to Request Complete AND Status is not equal to Request Cancelled | Sort by ID descending |
| By status | (none) | Group by Status |
| Overdue | NeedByDate is less than [Today] AND Status is not equal to Request Complete AND Status is not equal to Request Cancelled | Sort by NeedByDate |
| Waiting for approval | ApprovalStatus is equal to Pending | Sort by ApprovalRequestedOn |

## 5.17 Data design checklist

- 10 lists and 2 libraries created in Dev with the exact internal column names

- Only Title is required in SharePoint

- All "indexed" columns indexed; versioning on everywhere

- Status and ApprovalStatus defaults set (Submitted, Not Started)

- Sample master data entered in Lists 3, 4 and 5

- Views created in TV_Request_Master

# 6. Security and roles (Day 7 to Day 8)

## 6.1 Concept: two layers

- Layer 1 – SharePoint permissions (the real security). Decides who can read or edit each list, item and folder, even outside the app.

- Layer 2 – Power Apps role check (what you see). Hides buttons and screens that a user should not use. This alone is not security, because a user can open SharePoint directly. That is why we need Layer 1.

## 6.2 Who can do what (role matrix)

| Action | Requester | Additional Requester | APPG Owner | APPG Admin | RI Stakeholder | Cost Center Owner | System Admin |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Submit a new request | Yes | Yes | Yes | Yes | Yes | Yes | – |
| See own / linked requests | Yes | Yes | Yes | Yes | After execution starts | While approving | Yes |
| See all requests | No | No | Yes | Yes | No | No | Yes |
| Edit and resubmit (Missing Information) | Yes | Yes | No | Yes | No | No | No |
| Cancel a request | Only Submitted / Missing Info | No | No | Any open status | No | No | No |
| Assign APPG owner | No | No | Yes | Yes | No | No | No |
| Mark Missing Information | No | No | Yes | Yes | No | No | No |
| Add feasibility options, report, send for approval | No | No | Yes | Yes | No | No | No |
| Approve / Reject / Hold funding | No | No | No | No | No | Yes | No |
| Resume approval after Hold | No | No | No | Yes | No | No | No |
| Execution, milestones, closure | No | No | Yes | Yes | No | No | No |
| See audit and approval history | No | No | Yes | Yes | No | No | Yes |
| Edit master data | No | No | No | Yes | No | No | Yes |
| Monitor flows, fix errors | No | No | No | No | No | No | Yes |

## 6.3 Step 1 – Create the permission level "Contribute No Delete"

The normal "Contribute" and "Edit" levels allow deleting items. We copy Contribute and remove delete rights, so records and documents are never deleted (audit and 7-year retention).

- Site Settings (gear) → Site permissions → Advanced permissions settings.

- Ribbon → Permission Levels → click Contribute → at the bottom click Copy Permission Level.

- Name: Contribute No Delete. Untick Delete Items and Delete Versions. → Create.

- Find its ID: open this address in the browser (change the site name): https://lam.sharepoint.com/sites/TVRMS-Dev/_api/web/roledefinitions/getbyname('Contribute No Delete')/id. The number shown (for example 1073741924) goes into the environment variable RoleDefId_ContributeNoDelete.

## 6.4 Step 2 – SharePoint groups

- Site permissions → Advanced permissions settings → Create Group.

- Create the groups in the table below and add the Entra group inside each one.

- Find each group ID: Site settings → People and groups → click the group → the address bar shows MembershipGroupId=7. Put the IDs into SPGroupId_APPGOwners and SPGroupId_APPGAdmins.

| SharePoint group | Contains Entra group | Site-level permission |
| --- | --- | --- |
| TVRMS APPG Owners | TVRMS-APPG-Owners | Read |
| TVRMS APPG Admins | TVRMS-APPG-Admins | Read |
| TVRMS Requesters | TVRMS-Requesters (or Everyone except external users) | Read |
| TVRMS-Dev Owners (default owners group) | TVRMS-System-Admins + svc-tvrms | Full Control |

Note: RI Stakeholders and Cost Center Owners are Lam employees, so they are already in "TVRMS Requesters". They get extra access to specific requests through flows (6.6).

## 6.5 Step 3 – List-level permissions

For each list: List settings → Permissions for this list → Stop Inheriting Permissions, remove the groups that should not have access, then Grant Permissions as in this table.

| List / library | TVRMS Requesters | TVRMS APPG Owners | TVRMS APPG Admins | Owners group |
| --- | --- | --- | --- | --- |
| TV_Request_Master | Contribute No Delete (items get unique permissions from F01) | Contribute No Delete | Contribute No Delete | Full Control |
| TV_Documents | No access (folder access from F01) | Contribute No Delete | Contribute No Delete | Full Control |
| TV_Feasibility, TV_Execution_Milestones | No access | Contribute No Delete | Contribute No Delete | Full Control |
| Research_Institution_Master, APPG_Stakeholder_Master, CostCenter_Approval_Matrix | Read | Read | Contribute No Delete | Full Control |
| TV_Approval_History, TV_Status_History, TV_Notification_Log | No access | Read | Read | Full Control |
| TVID_Counter | No access | No access | Read | Full Control |
| TV_Templates | Read | Read | Contribute No Delete | Full Control |

Why: Requesters need "Contribute No Delete" on TV_Request_Master to create a new item. As soon as flow F01 runs, the new item gets its own permissions, so other requesters can never see it.

## 6.6 Step 4 – Item and folder permissions (done by flows)

| When | Flow | Who gets access | Level |
| --- | --- | --- | --- |
| Request submitted | F01 | Requester and additional requesters | Contribute No Delete on the item; Read on the TVID folder |
| Request submitted | F01 | TVRMS APPG Owners, TVRMS APPG Admins | Contribute No Delete on the item and the folder |
| Request submitted | F01 | Site Owners group | Full Control (safety, so admins never lose access) |
| Sent for funding approval | F03 | Level 1 (and Level 2) approver | Read on the item and the folder |
| Execution started | F02 | RI Stakeholder of the selected institution | Read on the item and the folder |

Example: Ravi can see APTV_2026_014 in the app and open its folder. Meena can see it too because she is an additional requester. Another engineer cannot see it at all, not even in SharePoint search. Suresh sees it only after it is sent to him for approval.

Important: SharePoint supports up to 50,000 unique permissions per list, and Microsoft recommends staying below about 5,000 for best performance. At 500 requests per year that is about 10 years of data, which matches the 7-year retention. Review this number once a year.

## 6.7 Step 5 – Role check inside the app

When the app starts, it reads the user's role from APPG_Stakeholder_Master and checks if the user is an approver in CostCenter_Approval_Matrix. The variables are used to show or hide buttons. Full formulas are in 7.3.

| Variable | Meaning | Example use |
| --- | --- | --- |
| varIsAPPG | User is APPG Owner or APPG Admin | APPG Queue tile Visible = varIsAPPG |
| varIsAdmin | User is APPG Admin | Admin tile Visible = varIsAdmin |
| varIsApprover | User is Level 1 or Level 2 approver of any cost center | My Approvals tile Visible = varIsApprover |
| varIsMyRequest | User is requester or additional requester of the open request | Edit and Resubmit button |

## 6.8 Security checklist

- Permission level "Contribute No Delete" created; its ID saved in the environment variable

- SharePoint groups created with Entra groups inside; group IDs saved in environment variables

- List-level permissions set exactly as in 6.5

- Test: a requester cannot see another requester's item in SharePoint (after F01 is built)

- Test: nobody except Site Owners can delete an item

# 7. Power Apps canvas app – build step by step (Week 2 to Week 4)

## 7.1 Concept

We build one canvas app for all users. The role variables decide what each person sees. The app reads and writes SharePoint directly. It calls two flows: F08 (make the PDF report) and F09 (upload a document).

- Delegation: SharePoint can filter thousands of rows on the server only for some functions. We use only delegable formulas (=, StartsWith, &&, ||) on the big list. See 7.19.

- Variables: we use Set() global variables (no collections needed).

- Naming: screens scr…, galleries gal…, forms frm…, buttons btn…, text inputs txt…, dropdowns dd…, labels lbl…, containers con… (Appendix C).

## 7.2 Step 1 – Create the app and add data

- Open the TVRMS solution → + New → App → Canvas app → Name TVRMS → Format Tablet → Create.

- Check the setting from 4.9 is ON (environment variables for data sources).

- Data → Add data → SharePoint → choose the connection → enter the Dev site → tick all 10 lists and the library TV_Documents → Connect.

- Settings → General → Data row limit = 2000 (used only where delegation is not possible on small sets).

- Settings → Display: keep "Scale to fit" on. Set app name and an icon.

- Save (Ctrl+S) often. Use File → Save with version notes at the end of each day.

## 7.3 Step 2 – App OnStart and StartScreen

Select App in the Tree view → property OnStart:

// 1. Who is the user?

Set(varUserEmail, Lower(User().Email));

Set(varUserName, User().FullName);

// 2. Which role does the user have?

Set(varRole, LookUp(APPG_Stakeholder_Master, Email = varUserEmail && IsActive = true, Role.Value));

Set(varIsAPPG, varRole = "APPG Owner" || varRole = "APPG Admin");

Set(varIsAdmin, varRole = "APPG Admin");

Set(

varIsApprover,

!IsBlank(

LookUp(

CostCenter_Approval_Matrix,

(Level1ApproverEmail = varUserEmail || Level2ApproverEmail = varUserEmail) && IsActive = true

)

)

);

// 3. Default values

Set(varTab, "Details");

Set(varCopyFrom, Blank());

Set(varShowCancel, false);

Set(varShowMissing, false);

// 4. Opened from an email link? (...&TVID=APTV_2026_014)

If(

!IsBlank(Param("TVID")),

Set(varSelectedRequest, LookUp(TV_Request_Master, TVID = Param("TVID")))

);

App → StartScreen:

If(IsBlank(Param("TVID")), scrHome, scrRequestDetail)

Example: Priya logs in. varRole = "APPG Owner", so varIsAPPG = true and she sees the APPG Queue tile. Ravi logs in. varRole is blank, so he sees only New Request, My Requests and Search.

## 7.4 Step 3 – Header and look

- On scrHome insert a horizontal container conHeader (height 60, fill dark blue, for example RGBA(0, 63, 114, 1)).

- Inside it: image imgLogo (Lam logo), label lblAppTitle = "TV Request Management System", label lblUser = varUserName & " | " & Coalesce(varRole, "Requester"), Home icon icoHome with OnSelect Navigate(scrHome).

- Copy conHeader and paste it on every new screen.

- Use the same fonts and button style on all screens (Lam colours from the client).

## 7.5 The 11 screens

| # | Screen | Who sees it | Purpose |
| --- | --- | --- | --- |
| 1 | scrHome | Everyone | Tiles to all screens, small counts |
| 2 | scrNewRequest | Everyone | New request form with mandatory document upload |
| 3 | scrMyRequests | Everyone | Requests I created or can access, search, status filter |
| 4 | scrRequestDetail | Everyone (buttons by role) | Tabs: Details, Documents, Approval, History; all actions |
| 5 | scrAPPGQueue | APPG | Work queue with status and owner filters |
| 6 | scrFeasibility | APPG | Sourcing options, comparison, reuse search, PDF report, send for approval |
| 7 | scrApprovals | Cost Center Owners | Requests waiting for my approval |
| 8 | scrExecution | APPG | Start execution, milestones, progress, risks |
| 9 | scrClosure | APPG | Final cost, outcome, lessons learned, close |
| 10 | scrSearchHistory | Everyone (APPG sees all) | Search old requests, Copy as Repeat Request |
| 11 | scrAdmin | APPG Admin | Master data: institutions, stakeholders, cost centers |

## 7.6 Screen 1 – scrHome

| Control | Property | Formula |
| --- | --- | --- |
| btnNewRequest | OnSelect | Set(varCopyFrom, Blank()); NewForm(frmNewRequest); Navigate(scrNewRequest) |
| btnMyRequests | OnSelect | Navigate(scrMyRequests) |
| btnAPPGQueue | Visible / OnSelect | varIsAPPG / Navigate(scrAPPGQueue) |
| btnMyApprovals | Visible / OnSelect | varIsApprover / Navigate(scrApprovals) |
| btnSearchHistory | OnSelect | Navigate(scrSearchHistory) |
| btnAdmin | Visible / OnSelect | varIsAdmin / Navigate(scrAdmin) |
| lblNeedMyAction | Text | "Need my action: " & CountRows(Filter(TV_Request_Master, RequesterEmail = varUserEmail, Status.Value = "Missing Information")) |
| lblWaitingApproval | Text (Visible varIsApprover) | "Waiting for my approval: " & CountRows(Filter(TV_Request_Master, CurrentApproverEmail = varUserEmail, ApprovalStatus.Value = "Pending")) |
| lblNewInQueue | Text (Visible varIsAPPG) | "New requests: " & CountRows(Filter(TV_Request_Master, Status.Value = "Submitted")) |

Note: CountRows shows a small delegation warning. It is fine here because each count is a small number (far below 2,000). Big counts are done in Power BI.

## 7.7 Screen 2 – scrNewRequest

### Build the form

- Insert Edit form → name frmNewRequest → DataSource TV_Request_Master → DefaultMode FormMode.New → Columns 2.

- Edit fields → add: Title, RequestType, ParentTVID, Frequency, RecurrenceDetails, TVType, Description, BusinessJustification, Quantity, NeedByDate, CostCenter, EstimatedBudget, AdditionalRequesters, Attachments.

- Also add these cards and set their Visible = false: Status, ApprovalStatus, RequesterName, RequesterEmail, PreviousStatus, IsMigrated.

- Rename the input controls inside the cards (Tree view): ddRequestType, txtParentTVID, ddFrequency, dpNeedBy, attRequestDocs and so on.

- Set Required = true on the cards: Title, RequestType, Frequency, TVType, Description, BusinessJustification, Quantity, NeedByDate, CostCenter, EstimatedBudget. (A red * appears.)

### Values set by the app (card Update property)

| Hidden card | Update property |
| --- | --- |
| Status | {Value: "Submitted"} |
| ApprovalStatus | {Value: "Not Started"} |
| RequesterName | varUserName |
| RequesterEmail | varUserEmail |
| PreviousStatus | "" |
| IsMigrated | false |

### Show or hide fields

- ParentTVID card → Visible: ddRequestType.Selected.Value = "Repeat"

- RecurrenceDetails card → Visible: ddFrequency.Selected.Value = "Recurring"

### Cost center dropdown

- Select the CostCenter card → Unlock (Advanced tab). Delete the text input inside it.

- Insert a Drop down inside the card → name ddCostCenter → Items: Sort(Filter(CostCenter_Approval_Matrix, IsActive = true), Title) → Value: Title.

- Card Update: ddCostCenter.Selected.Title. Card Default (for Copy as Repeat): If(IsBlank(varCopyFrom), ThisItem.CostCenter, varCopyFrom.CostCenter) and dropdown Default: Parent.Default.

- Add a label under it: "Approver: " & ddCostCenter.Selected.Level1ApproverName (so the requester sees who will approve).

### Attachments

In the Attachments card select attRequestDocs: MaxAttachments = 10, MaxAttachmentSize = 10 (MB), BorderColor red when empty is optional.

### Submit button (btnSubmit → OnSelect)

// Count files with a type that is not allowed

Set(

varBadFiles,

CountRows(

Filter(

attRequestDocs.Attachments,

!(Lower(Last(Split(Name, ".")).Value) in

["pdf","doc","docx","xls","xlsx","ppt","pptx","png","jpg","jpeg","zip","txt","csv"])

)

)

);

If(

!frmNewRequest.Valid,

Notify("Please fill all mandatory fields (marked with *).", NotificationType.Error),

CountRows(attRequestDocs.Attachments) = 0,

Notify("Please upload the Technical Documentation Package before you submit.", NotificationType.Error),

varBadFiles > 0,

Notify("File type not allowed. Use PDF, Word, Excel, PowerPoint, PNG, JPG, ZIP, TXT or CSV.", NotificationType.Error),

ddRequestType.Selected.Value = "Repeat" && IsBlank(txtParentTVID.Text),

Notify("For a Repeat request, please enter the previous TVID.", NotificationType.Error),

dpNeedBy.SelectedDate <= Today(),

Notify("Need-by date must be a future date.", NotificationType.Error),

SubmitForm(frmNewRequest)

)

Note: If Power Apps shows an error on .Value after Split, your version uses .Result. Change Last(Split(Name, ".")).Value to Last(Split(Name, ".")).Result.

### After saving

frmNewRequest → OnSuccess:

Notify("Request submitted. Your TVID will appear in My Requests and in your email within a few minutes.", NotificationType.Success);

Set(varCopyFrom, Blank());

ResetForm(frmNewRequest);

Navigate(scrMyRequests, ScreenTransition.Fade)

frmNewRequest → OnFailure: Notify("Save failed: " & frmNewRequest.Error, NotificationType.Error)

btnCancelNew → OnSelect: ResetForm(frmNewRequest); Set(varCopyFrom, Blank()); Navigate(scrHome)

Example: Ravi forgets to attach the file and clicks Submit. He sees "Please upload the Technical Documentation Package before you submit." Nothing is saved. This meets the requirement "Prevent submission of incomplete requests".

### Defaults for "Copy as Repeat Request" (card Default property)

| Card | Default |
| --- | --- |
| Title | If(IsBlank(varCopyFrom), ThisItem.Title, varCopyFrom.Title) |
| RequestType | If(IsBlank(varCopyFrom), ThisItem.RequestType, {Value: "Repeat"}) |
| ParentTVID | If(IsBlank(varCopyFrom), ThisItem.ParentTVID, varCopyFrom.TVID) |
| TVType, Frequency | If(IsBlank(varCopyFrom), ThisItem.TVType, varCopyFrom.TVType) (same pattern) |
| Description, BusinessJustification, Quantity, EstimatedBudget | Same pattern with the column name |

## 7.8 Screen 3 – scrMyRequests

Controls: toggle tglMine (label "Show only requests I created", Default true), dropdown ddStatus, search box txtSearch, gallery galMyRequests.

ddStatus → Items:

["All","Submitted","Missing Information","Sourcing Feasibility In Progress","Pending Funding Approval","Sourcing On Hold","Execution In Progress","Request Complete","Request Cancelled"]

galMyRequests → Items:

SortByColumns(

Filter(

TV_Request_Master,

!tglMine.Value || RequesterEmail = varUserEmail,

ddStatus.Selected.Value = "All" || Status.Value = ddStatus.Selected.Value,

StartsWith(TVID, txtSearch.Text) || StartsWith(Title, txtSearch.Text)

),

"ID",

SortOrder.Descending

)

Why: SharePoint returns only the items the user has permission to see. So when the toggle is off, a requester sees his own requests plus requests where he is an additional requester, and an approver also sees requests he must approve. No extra formula is needed.

| Gallery label | Text | Color |
| --- | --- | --- |
| lblRowTVID | Coalesce(ThisItem.TVID, "TVID pending...") | Black, bold |
| lblRowTitle | ThisItem.Title | Black |
| lblRowStatus | ThisItem.Status.Value | Switch(ThisItem.Status.Value, "Missing Information", Color.DarkOrange, "Request Complete", Color.Green, "Request Cancelled", Color.Red, Color.SteelBlue) |
| lblRowNeedBy | "Need by " & Text(ThisItem.NeedByDate, "dd-mmm-yyyy") | Grey |

galMyRequests → OnSelect: Set(varSelectedRequest, ThisItem); Navigate(scrRequestDetail)

## 7.9 Screen 4 – scrRequestDetail

### Screen OnVisible

Set(varTab, "Details");

Set(

varIsMyRequest,

varSelectedRequest.RequesterEmail = varUserEmail ||

varUserEmail in Lower(varSelectedRequest.AdditionalRequesterEmails)

)

### Top area and tabs

- lblTVID: Coalesce(varSelectedRequest.TVID, "TVID pending"), lblTitle: varSelectedRequest.Title, lblStatus: varSelectedRequest.Status.Value (same colour Switch as 7.8).

- Tab buttons: Details (Set(varTab, "Details")), Documents (Set(varTab, "Documents")), Approval (Visible varIsAPPG), History (Visible varIsAPPG). Fill of each tab button: If(varTab = Self.Text, RGBA(0, 63, 114, 1), White).

- One container per tab: conDetails Visible varTab = "Details", conDocs Visible varTab = "Documents", and so on.

### Details tab

- Status panel (labels): Status, APPG owner, Missing information comments, Selected institution, Funding amount, Approval status, Execution progress %, Closed on.

- Missing information banner lblMissingBanner: Text "APPG needs more information: " & varSelectedRequest.MissingInfoComments, Visible varSelectedRequest.Status.Value = "Missing Information", Fill light orange.

- frmDetail: Edit form, DataSource TV_Request_Master, Item varSelectedRequest, DefaultMode FormMode.View. Fields: the requester fields only (Title to AdditionalRequesters, no attachments). Set the AdditionalRequesters card DisplayMode = DisplayMode.View, because access for additional requesters is given only at submission (flow F01).

### Requester actions

| Button | Visible | OnSelect |
| --- | --- | --- |
| btnEditResubmit | varIsMyRequest && varSelectedRequest.Status.Value = "Missing Information" && frmDetail.Mode = FormMode.View | EditForm(frmDetail) |
| btnResubmit | frmDetail.Mode = FormMode.Edit | SubmitForm(frmDetail) |
| btnCancelRequest | (varIsMyRequest && varSelectedRequest.Status.Value in ["Submitted", "Missing Information"]) ¦¦ (varIsAdmin && !(varSelectedRequest.Status.Value in ["Request Complete", "Request Cancelled"])) | Set(varShowCancel, true) |

frmDetail → OnSuccess (after Resubmit):

Set(

varSelectedRequest,

Patch(

TV_Request_Master,

frmDetail.LastSubmit,

{

Status: {Value: If(IsBlank(frmDetail.LastSubmit.APPGOwnerEmail), "Submitted", "Sourcing Feasibility In Progress")},

MissingInfoSince: Blank()

}

)

);

ViewForm(frmDetail);

Notify("Thank you. Your updates were sent to the APPG team.", NotificationType.Success)

Cancel pop-up: container conCancelPopup (Visible varShowCancel) with text input txtCancelReason and button btnConfirmCancel:

If(

IsBlank(txtCancelReason.Text),

Notify("Please enter a reason.", NotificationType.Error),

Set(

varSelectedRequest,

Patch(

TV_Request_Master,

varSelectedRequest,

{

Status: {Value: "Request Cancelled"},

CancelReason: "Cancelled by " & varUserName & ": " & txtCancelReason.Text

}

)

);

Set(varShowCancel, false);

Reset(txtCancelReason);

Notify("Request cancelled.", NotificationType.Success)

)

### APPG actions

Owner dropdown ddOwner → Items: Filter(APPG_Stakeholder_Master, IsActive = true && (Role.Value = "APPG Owner" || Role.Value = "APPG Admin")) → Value: Title.

btnAssignOwner (Visible varIsAPPG && !(varSelectedRequest.Status.Value in ["Request Complete", "Request Cancelled"])) → OnSelect:

Set(

varSelectedRequest,

Patch(

TV_Request_Master,

varSelectedRequest,

{

APPGOwnerName: ddOwner.Selected.Title,

APPGOwnerEmail: ddOwner.Selected.Email,

Status: {Value: If(varSelectedRequest.Status.Value = "Submitted", "Sourcing Feasibility In Progress", varSelectedRequest.Status.Value)}

}

)

);

Notify("Owner saved: " & ddOwner.Selected.Title, NotificationType.Success)

btnMissingInfo (Visible varIsAPPG && varSelectedRequest.Status.Value in ["Submitted", "Sourcing Feasibility In Progress"]) → OnSelect Set(varShowMissing, true). Pop-up conMissingPopup with txtMissingComment and btnConfirmMissing:

If(

IsBlank(txtMissingComment.Text),

Notify("Please write what information is missing.", NotificationType.Error),

Set(

varSelectedRequest,

Patch(

TV_Request_Master,

varSelectedRequest,

{

Status: {Value: "Missing Information"},

MissingInfoComments: txtMissingComment.Text,

MissingInfoSince: Now()

}

)

);

Set(varShowMissing, false);

Reset(txtMissingComment);

Notify("Saved. The requester will get an email.", NotificationType.Success)

)

| Button | Visible | OnSelect |
| --- | --- | --- |
| btnGoFeasibility | varIsAPPG && varSelectedRequest.Status.Value = "Sourcing Feasibility In Progress" | Navigate(scrFeasibility) |
| btnGoExecution | varIsAPPG && (varSelectedRequest.Status.Value = "Execution In Progress" ¦¦ (varSelectedRequest.Status.Value = "Pending Funding Approval" && varSelectedRequest.ApprovalStatus.Value = "Approved")) | Navigate(scrExecution) |
| btnGoClosure | varIsAPPG && varSelectedRequest.Status.Value = "Execution In Progress" | Navigate(scrClosure) |
| btnResumeApproval | varIsAdmin && varSelectedRequest.Status.Value = "Sourcing On Hold" | Set(varSelectedRequest, Patch(TV_Request_Master, varSelectedRequest, {Status: {Value: "Pending Funding Approval"}, ApprovalStatus: {Value: "Not Started"}})) |

Rule: The app only changes the status. Flow F02 then sends the email and writes the audit row. Never send emails from the app.

### Documents tab

- Gallery galDocs → Items: Filter(TV_Documents, TVID = varSelectedRequest.TVID). Labels: ThisItem.'File name with extension', ThisItem.DocumentCategory.Value, Text(ThisItem.Modified, "dd-mmm-yyyy hh:mm"). OnSelect: Launch(ThisItem.'Link to item').

- Button Open folder → Launch(varSelectedRequest.FolderURL).

- Upload control attUpload: insert any Edit form, copy its Attachments control, paste it outside the form, delete the form. Set MaxAttachmentSize = 10.

- Dropdown ddCategory → Items: If(varIsAPPG, ["01_Request","02_Feasibility","03_Approval","04_Execution","05_Closure"], ["01_Request"]).

btnUpload → OnSelect:

If(

IsEmpty(attUpload.Attachments),

Notify("Please choose at least one file.", NotificationType.Error),

ForAll(

attUpload.Attachments,

F09_UploadTVDocument.Run(

varSelectedRequest.TVID,

ddCategory.Selected.Value,

varUserEmail,

{file: {contentBytes: ThisRecord.Value, name: ThisRecord.Name}}

)

);

Reset(attUpload);

Refresh(TV_Documents);

Notify("Upload complete.", NotificationType.Success)

)

Tip: When you type F09_UploadTVDocument.Run( the formula bar shows the parameters in order: the text inputs first, then the file as a record with contentBytes and name. Follow what it shows.

Example: Priya uploads Progress_Week3.pdf with category 04_Execution. Flow F09 saves it as TV_Documents/APTV_2026_014/04_Execution/Progress_Week3.pdf. If a file with the same name already exists, SharePoint keeps the old one as an earlier version.

### Approval tab and History tab (APPG only)

- Approval: labels for ApprovalStatus, CurrentApproverEmail, ApprovedBy, ApprovedOn, ApprovalComments, and gallery Filter(TV_Approval_History, TVID = varSelectedRequest.TVID).

- History: gallery SortByColumns(Filter(TV_Status_History, TVID = varSelectedRequest.TVID), "ChangedOn", SortOrder.Descending) showing OldStatus → NewStatus, ChangedByEmail, ChangedOn, Comments.

## 7.10 Screen 5 – scrAPPGQueue

Filters: ddQStatus (Items: ["All open","All","Submitted","Missing Information","Sourcing Feasibility In Progress","Pending Funding Approval","Sourcing On Hold","Execution In Progress","Request Complete","Request Cancelled"]), ddQOwner (Items: ["All","Mine"]), search txtQSearch.

galQueue → Items:

SortByColumns(

Filter(

TV_Request_Master,

ddQStatus.Selected.Value = "All"

|| (ddQStatus.Selected.Value = "All open" &&

(Status.Value = "Submitted" || Status.Value = "Missing Information"

|| Status.Value = "Sourcing Feasibility In Progress" || Status.Value = "Pending Funding Approval"

|| Status.Value = "Sourcing On Hold" || Status.Value = "Execution In Progress"))

|| Status.Value = ddQStatus.Selected.Value,

ddQOwner.Selected.Value = "All" || APPGOwnerEmail = varUserEmail,

StartsWith(TVID, txtQSearch.Text) || StartsWith(Title, txtQSearch.Text)

|| StartsWith(RequesterName, txtQSearch.Text)

),

"ID",

SortOrder.Descending

)

- Row labels: TVID, Title, RequesterName, Status, APPGOwnerName, NeedByDate, days open DateDiff(ThisItem.SubmittedOn, Now(), TimeUnit.Days) & " days".

- Need-by date colour: If(ThisItem.NeedByDate < Today() && !(ThisItem.Status.Value in ["Request Complete", "Request Cancelled"]), Color.Red, Color.Black) (overdue in red).

- OnSelect: Set(varSelectedRequest, ThisItem); Navigate(scrRequestDetail)

## 7.11 Screen 6 – scrFeasibility

### Options gallery and form

- Gallery galOptions → Items: Filter(TV_Feasibility, TVID = varSelectedRequest.TVID). Show InstitutionName, InstitutionType, TechnicalCapability, Text(ThisItem.EstimatedCostUSD, "$#,##0"), EstimatedTimelineWeeks, Recommendation, and a check icon Visible ThisItem.IsSelected. Side-by-side rows = the comparison view.

- btnAddOption → NewForm(frmOption). galOptions OnSelect → EditForm(frmOption).

- Form frmOption: DataSource TV_Feasibility, Item galOptions.Selected, DefaultMode FormMode.New. Hidden cards: TVID (Update varSelectedRequest.TVID), AssessedByEmail (Update varUserEmail).

- InstitutionName card: replace text box with dropdown ddInstitution → Items Filter(Research_Institution_Master, IsActive = true); card Update ddInstitution.Selected.Title.

- btnSaveOption → SubmitForm(frmOption). frmOption OnSuccess → Notify("Option saved.", NotificationType.Success)

### Choose an option (button inside galOptions → OnSelect)

// 1. Un-select the old choice (variable avoids the ForAll data source limit)

Set(varOldSelected, Filter(TV_Feasibility, TVID = varSelectedRequest.TVID && IsSelected = true));

ForAll(varOldSelected, Patch(TV_Feasibility, ThisRecord, {IsSelected: false}));

// 2. Select this one

Patch(TV_Feasibility, ThisItem, {IsSelected: true, Recommendation: {Value: "Recommended"}});

// 3. Copy the choice to the request

Set(

varSelectedRequest,

Patch(

TV_Request_Master,

varSelectedRequest,

{SelectedInstitution: ThisItem.InstitutionName, FundingAmountUSD: ThisItem.EstimatedCostUSD}

)

);

Notify(ThisItem.InstitutionName & " selected.", NotificationType.Success)

### Reuse search (search the TV library)

Text box txtReuse and gallery galReuse → Items: Filter(TV_Request_Master, Status.Value = "Request Complete", StartsWith(Title, txtReuse.Text) || StartsWith(TVID, txtReuse.Text)). Show TVID, Title, SelectedInstitution, ActualCost. OnSelect: Launch(ThisItem.FolderURL).

### Generate report and send for approval

| Button | Property | Formula |
| --- | --- | --- |
| btnGenerateReport | DisplayMode | If(CountRows(galOptions.AllItems) > 0, DisplayMode.Edit, DisplayMode.Disabled) |
| btnGenerateReport | OnSelect | Set(varReport, F08_GenerateEvaluationReport.Run(varSelectedRequest.TVID)); Notify("Report created: " & varReport.filename, NotificationType.Success) |
| btnSendApproval | Visible | varSelectedRequest.Status.Value = "Sourcing Feasibility In Progress" |
| btnSendApproval | DisplayMode | If(!IsBlank(varSelectedRequest.SelectedInstitution) && !IsBlank(varSelectedRequest.FundingAmountUSD), DisplayMode.Edit, DisplayMode.Disabled) |
| btnSendApproval | OnSelect | Set(varSelectedRequest, Patch(TV_Request_Master, varSelectedRequest, {Status: {Value: "Pending Funding Approval"}, ApprovalStatus: {Value: "Not Started"}})); Notify("Sent for funding approval.", NotificationType.Success); Navigate(scrRequestDetail) |

## 7.12 Screen 7 – scrApprovals (Cost Center Owners)

- Gallery galMyApprovals → Items: Filter(TV_Request_Master, CurrentApproverEmail = varUserEmail, ApprovalStatus.Value = "Pending"). Show TVID, Title, RequesterName, SelectedInstitution, Text(ThisItem.FundingAmountUSD, "$#,##0"), ApprovalRequestedOn.

- OnSelect: Set(varSelectedRequest, ThisItem); Navigate(scrRequestDetail) (approver can read the details and documents).

- Button Open my approvals → Launch("https://make.powerautomate.com/approvals/received") (Power Automate → Action items → Approvals; check the link once in your tenant).

- Text on screen: "You approve, reject or hold in Outlook, Teams or the Approvals page. This screen shows what is waiting for you."

## 7.13 Screen 8 – scrExecution

| Control | Property | Formula |
| --- | --- | --- |
| btnStartExecution | Visible | varSelectedRequest.Status.Value = "Pending Funding Approval" |
| btnStartExecution | DisplayMode | If(varSelectedRequest.ApprovalStatus.Value = "Approved", DisplayMode.Edit, DisplayMode.Disabled) |
| btnStartExecution | OnSelect | Set(varSelectedRequest, Patch(TV_Request_Master, varSelectedRequest, {Status: {Value: "Execution In Progress"}})); Notify("Execution started.", NotificationType.Success) |
| galMilestones | Items | SortByColumns(Filter(TV_Execution_Milestones, TVID = varSelectedRequest.TVID), "PlannedDate", SortOrder.Ascending) |
| frmMilestone | DataSource / Item | TV_Execution_Milestones / galMilestones.Selected; hidden cards TVID (Update varSelectedRequest.TVID) and OwnerEmail (Update varSelectedRequest.APPGOwnerEmail) |
| btnAddMilestone / btnSaveMilestone | OnSelect | NewForm(frmMilestone) / SubmitForm(frmMilestone) |
| sldProgress | Default | varSelectedRequest.ExecutionProgress (Min 0, Max 100) |
| txtRisk | Default | varSelectedRequest.RiskComments |
| btnSaveProgress | OnSelect | Set(varSelectedRequest, Patch(TV_Request_Master, varSelectedRequest, {ExecutionProgress: sldProgress.Value, RiskComments: txtRisk.Text})); Notify("Progress saved.", NotificationType.Success) |

Why: The Start Execution button is disabled until the funding approval is "Approved". Flow F02 also checks this, so nobody can start execution early, not even by editing SharePoint directly.

Make the milestone and progress controls Visible only when varSelectedRequest.Status.Value = "Execution In Progress".

## 7.14 Screen 9 – scrClosure

Controls: txtActualCost (Format: Number), dpEndDate, txtOutcome (multi-line), txtLessons (multi-line), an upload area like 7.9 but with category fixed to "05_Closure" for final deliverables, and btnCloseRequest:

If(

IsBlank(txtActualCost.Text) || IsBlank(txtOutcome.Text) || IsBlank(dpEndDate.SelectedDate),

Notify("Please enter actual cost, end date and outcome before closing.", NotificationType.Error),

Set(

varSelectedRequest,

Patch(

TV_Request_Master,

varSelectedRequest,

{

ActualCost: Value(txtActualCost.Text),

ExecutionEndDate: dpEndDate.SelectedDate,

Outcome: txtOutcome.Text,

LessonsLearned: txtLessons.Text,

ExecutionProgress: 100,

Status: {Value: "Request Complete"}

}

)

);

Notify("Request closed. A completion email will be sent.", NotificationType.Success);

Navigate(scrRequestDetail)

)

btnCloseRequest → Visible: varSelectedRequest.Status.Value = "Execution In Progress".

## 7.15 Screen 10 – scrSearchHistory

Search box txtHist, dropdown ddHistStatus (same items as ddStatus), gallery galHistory → Items:

SortByColumns(

Filter(

TV_Request_Master,

ddHistStatus.Selected.Value = "All" || Status.Value = ddHistStatus.Selected.Value,

StartsWith(TVID, txtHist.Text) || StartsWith(Title, txtHist.Text)

|| StartsWith(SelectedInstitution, txtHist.Text) || StartsWith(RequesterName, txtHist.Text)

),

"ID",

SortOrder.Descending

)

- Button View (in row): Set(varSelectedRequest, ThisItem); Navigate(scrRequestDetail)

- Button Copy as Repeat Request (in row): Set(varCopyFrom, ThisItem); NewForm(frmNewRequest); Navigate(scrNewRequest)

Example: In 2027 Ravi needs the same wafers again. He searches "25 test wafers", clicks Copy as Repeat Request, changes the need-by date and submits. The new request gets APTV_2027_003 with ParentTVID = APTV_2026_014.

## 7.16 Screen 11 – scrAdmin (master data)

- Dropdown ddAdminList → Items ["Research Institutions","APPG Stakeholders","Cost Centers"]. One container per list, Visible by the dropdown value.

- Each container: a gallery (Items Sort(Research_Institution_Master, Title) and so on), an Edit form (Item = gallery selected), buttons New (NewForm(frmInst)) and Save (SubmitForm(frmInst)).

- Every email card → Update: Lower(DataCardValue_Email.Text) (emails always lowercase).

- Do not delete rows. To retire a row, set IsActive = No.

## 7.17 Add the flows to the app

- Build flows F08 and F09 first (Chapter 8).

- In Power Apps Studio → left bar Power Automate (the flow icon) → Add flow → select F08_GenerateEvaluationReport and F09_UploadTVDocument.

- If you later change a flow's inputs or outputs, remove it from the app and add it again.

## 7.18 Publish, share and get the app link

- File → Save → Publish.

- In make.powerapps.com → Apps → TVRMS → Share → add TVRMS-Requesters (or Everyone) as User and the developers as Co-owner.

- Apps → TVRMS → ... → Details → copy the Web link. Put it into the environment variable AppURL. Email links add &TVID=APTV_2026_014 at the end.

## 7.19 Delegation rules (keep the app fast with thousands of rows)

| Use on TV_Request_Master | Delegable to SharePoint? | What we do |
| --- | --- | --- |
| Filter with =, <, >, &&, ¦¦ | Yes | Use freely |
| StartsWith(column, text) | Yes | Use for all search boxes |
| Search() | No | Do not use; use StartsWith |
| Lower(column) inside Filter | No | Store emails in lowercase instead |
| "in" (text contains) inside Filter | No | Use only on one record (like varSelectedRequest) |
| CountRows(Filter(...)) | Partly (counts up to the row limit) | Only for small counts; Power BI for big numbers |
| SortByColumns on a simple column | Yes | Sort by ID, PlannedDate, ChangedOn |

## 7.20 Power Apps checklist

- App created inside the solution; data source environment variables created

- OnStart and StartScreen set; role variables tested with an APPG user and a normal user

- All 11 screens built with the formulas above

- Submit blocks missing fields, missing document and wrong file types

- F08 and F09 added to the app and tested

- App published and shared; AppURL environment variable filled

# 8. Power Automate flows – build step by step (Week 3 to Week 6)

## 8.1 Concept

Flows do all the work that must always happen, even if someone edits SharePoint directly: TVID, folders, permissions, approvals, emails, reminders and audit. The app only changes data. We build 9 flows that together send all 22 notifications (the requirement asks for "about 20").

| ID | Flow name | Trigger | What it does | Emails |
| --- | --- | --- | --- | --- |
| F01 | F01_NewRequestProcessing | When an item is created (TV_Request_Master) | TVID, folders, copy documents, permissions, first emails, first audit row | N01, N02 |
| F02 | F02_StatusChangeEngine | When an item or a file is modified + trigger conditions | Audit row for every status change, emails by status, execution guard, date stamps, RI access | N03, N04, N08, N09, N15, N16, N17, N19, N20 |
| F03 | F03_FundingApproval | When an item or a file is modified + trigger condition | Finds approver(s) in the matrix, approval cards, approval history, result | N11, N14 |
| F04 | F04_MissingInfoDailyCheck | Recurrence, daily 07:00 | Reminders on day 7, 14, 25; auto-cancel on day 30 | N05, N06, N07 |
| F05 | F05_SLAReminders | Recurrence, daily 07:30 | Unassigned requests; approval reminder and escalation | N12, N13, N21 |
| F06 | F06_ExecutionReminders | Recurrence, daily 08:00 | Milestones due soon or overdue | N18 |
| F07 | F07_WeeklyDigest | Recurrence, Monday 09:00 | Table of all open and overdue requests | N22 |
| F08 | F08_GenerateEvaluationReport | Power Apps (V2) | HTML → PDF report saved in 02_Feasibility | N10 |
| F09 | F09_UploadTVDocument | Power Apps (V2) with a File input | Saves a file in the right TVID sub-folder | – |

## 8.2 Rules for every flow

- Create inside the solution: TVRMS solution → + New → Automation → Cloud flow → Automated / Instant / Scheduled.

- Site Address: choose Enter custom value and pick the environment variable SiteURL. List Name: choose Enter custom value and type the list name, for example TV_Request_Master (same name in every site).

- Rename every action with a clear name (for example "Get counter row"). Expressions use these names with underscores: body('Get_counter_row').

- Try / Catch: put all steps inside a Scope named Try. Add a second Scope Catch → ... → Configure run after → tick only has failed and has timed out. Inside Catch, send the error email below.

- After every email, add Create item in TV_Notification_Log (Title = subject, TVID, NotificationCode, SentTo, SentOn = utcNow(), DeliveryStatus = Sent).

- Emails: always use toLower() when you compare email addresses.

- Update item needs Title: SharePoint marks Title as required, so in every Update item action also pass the Title (from the trigger or from the current item). All other columns can be left empty – empty fields are not changed.

### Catch scope – error email (same in every flow)

To:      @{parameters('AdminEmail (lam_AdminEmail)')}

Subject: TVRMS flow error – @{workflow()?['tags']?['flowDisplayName']}

Body:    The flow failed. Please check the run:

@{concat('https://make.powerautomate.com/environments/', workflow()?['tags']?['environmentName'],

'/flows/', workflow()?['name'], '/runs/', workflow()?['run']?['name'])}

Tip: Test each flow right after you build it with a sample item. Open run history, click the run, and check the input and output of every action. This is the fastest way to learn and fix.

## 8.3 F01 – New Request Processing

Concept: runs once for every new request. It gives the TVID, builds the folder, copies the documents, locks the item so only the right people see it, and sends the first emails.

Trigger: SharePoint – When an item is created → Site: SiteURL → List: TV_Request_Master. Trigger Settings → Concurrency control: On, Degree of parallelism: 1. (Requests wait in a queue, so two requests can never get the same number.)

### Step 0 – Variables (top level, before the Try scope)

- Initialize variable varTVID – Type String – empty.

- Initialize variable varNumber – Type Float – 0.

### Part A – Generate the TVID

- Condition "Is migrated?": triggerOutputs()?['body/IsMigrated'] is equal to true.

  - If yes (old request loaded from Excel): Set variable varTVID = triggerOutputs()?['body/TVID'].

- If no:

Compose "cmpYear":            formatDateTime(utcNow(), 'yyyy')                         -> 2026

Get items "Get counter row":  List TVID_Counter, Filter Query: Title eq '@{outputs('cmpYear')}', Top Count: 1

Condition: length(body('Get_counter_row')?['value']) is equal to 0

If yes (first request of the year):

Create item in TVID_Counter: Title = @{outputs('cmpYear')}, LastNumber = 1

Set variable varNumber = 1

If no:

Set variable varNumber = add(first(body('Get_counter_row')?['value'])?['LastNumber'], 1)

Update item in TVID_Counter: Id = first(body('Get_counter_row')?['value'])?['ID'],

Title = @{outputs('cmpYear')}, LastNumber = @{variables('varNumber')}

Set variable varTVID = concat('APTV_', outputs('cmpYear'), '_', formatNumber(variables('varNumber'), '000'))

-> APTV_2026_014

Example: TVID_Counter has "2026 | 13". Ravi submits. varNumber = 14 and varTVID = APTV_2026_014. The counter row becomes "2026 | 14". On 1 January 2027 there is no 2027 row, so the first request gets APTV_2027_001.

### Part B – Create the folders

- Compose cmpFolderPath: concat(uriPath(parameters('SiteURL (lam_SiteURL)')), '/TV_Documents/', variables('varTVID')) → result /sites/TVRMS-Dev/TV_Documents/APTV_2026_014.

- Apply to each "Create sub-folders" → input: createArray('01_Request','02_Feasibility','03_Approval','04_Execution','05_Closure').

  - Inside: SharePoint Create new folder → List or Library: TV_Documents → Folder Path: concat(variables('varTVID'), '/', item()). (The parent TVID folder is created automatically.)

### Part C – Copy the uploaded documents

- SharePoint Get attachments → List TV_Request_Master → Id: trigger ID.

- Apply to each attachment (body('Get_attachments')):

  - Get attachment content → Id: trigger ID → File identifier: items('Apply_to_each_attachment')?['Id'].

  - Create file → Folder Path: concat('/TV_Documents/', variables('varTVID'), '/01_Request') → File Name: items('Apply_to_each_attachment')?['DisplayName'] → File Content: body('Get_attachment_content').

  - Update file properties → Library TV_Documents → Id: body('Create_file')?['ItemId'] → TVID = varTVID, DocumentCategory = 01_Request, UploadedByEmail = trigger RequesterEmail.

- Compose cmpHasDocs: greater(length(body('Get_attachments')), 0).

### Part D – Update the request

- Select "Select additional emails" → From: coalesce(triggerOutputs()?['body/AdditionalRequesters'], json('[]')) → switch Map to text mode → toLower(item()?['Email']).

- SharePoint Update item (TV_Request_Master, Id = trigger ID) with these values:

| Column | Value (expression) |
| --- | --- |
| Title | Trigger Title (required by SharePoint) |
| TVID | variables('varTVID') |
| SubmittedOn | if(equals(triggerOutputs()?['body/IsMigrated'], true), triggerOutputs()?['body/SubmittedOn'], utcNow()) |
| FolderURL | concat(parameters('SiteURL (lam_SiteURL)'), '/TV_Documents/', variables('varTVID')) |
| IsDocUploaded | outputs('cmpHasDocs') |
| AdditionalRequesterEmails | join(body('Select_additional_emails'), ';') |
| PreviousStatus | triggerOutputs()?['body/Status/Value'] |

- Condition "No document?": cmpHasDocs is equal to false AND IsMigrated is not equal to true → If yes: Update item → Status = Missing Information, MissingInfoComments = "Technical Documentation Package is missing. Please upload it.", MissingInfoSince = utcNow(). (F02 then sends N04.)

Why: The app already blocks a request without documents. This check catches requests that someone created directly in SharePoint.

### Part E – Permissions (item and folder)

Use the action Send an HTTP request to SharePoint (Site: SiteURL). Headers for every call:

Accept:        application/json;odata=nometadata

Content-Type:  application/json;odata=nometadata

| # | Action name | Method | Uri (and Body) |
| --- | --- | --- | --- |
| E1 | Get owners group | GET | _api/web/AssociatedOwnerGroup?$select=Id |
| E2 | Break item inheritance | POST | _api/web/lists/getbytitle('TV_Request_Master')/items(@{triggerOutputs()?['body/ID']})/breakroleinheritance(copyRoleAssignments=false,clearSubscopes=true) |
| E3 | Add owners group | POST | _api/web/lists/getbytitle('TV_Request_Master')/items(ID)/roleassignments/addroleassignment(principalid=@{body('Get_owners_group')?['Id']},roledefid=1073741829) |
| E4 | Add APPG Owners group | POST | .../items(ID)/roleassignments/addroleassignment(principalid=@{parameters('SPGroupId_APPGOwners (lam_SPGroupId_APPGOwners)')},roledefid=@{parameters('RoleDefId_ContributeNoDelete (lam_RoleDefId_ContributeNoDelete)')}) |
| E5 | Add APPG Admins group | POST | Same as E4 with SPGroupId_APPGAdmins |
| E6 | Ensure requester | POST | _api/web/ensureuser Body: { "logonName": "i:0#.f¦membership¦@{triggerOutputs()?['body/RequesterEmail']}" } |
| E7 | Add requester | POST | .../items(ID)/roleassignments/addroleassignment(principalid=@{body('Ensure_requester')?['Id']},roledefid=<ContributeNoDelete>) |
| E8 | Additional requesters | – | Apply to each over body('Select_additional_emails'): ensureuser with item(), then addroleassignment (same as E6–E7) |

Folder: repeat E2 to E8 for the TVID folder. Replace lists/getbytitle('TV_Request_Master')/items(ID) with:

_api/web/GetFolderByServerRelativeUrl('@{outputs('cmpFolderPath')}')/ListItemAllFields

For the folder, give the requester and additional requesters Read (roledefid=1073741826) instead of Contribute No Delete. They upload through flow F09, which runs as the service account.

| Permission level | roledefid |
| --- | --- |
| Full Control | 1073741829 |
| Read | 1073741826 |
| Contribute No Delete (custom) | From environment variable RoleDefId_ContributeNoDelete |

Example: After F01, the item APTV_2026_014 has these permissions: TVRMS-Dev Owners (Full Control), TVRMS APPG Owners and Admins (Contribute No Delete), Ravi and Meena (Contribute No Delete). The folder: the same groups, and Ravi and Meena with Read.

### Part F – Emails and first audit row (skip when IsMigrated = true)

- Send an email (V2) N01 → To: RequesterEmail → CC: AdditionalRequesterEmails → subject and body from Chapter 9 → Importance Normal. Then log it.

- Send an email (V2) N02 → To: parameters('APPGTeamEmail (lam_APPGTeamEmail)'). Then log it.

- Create item in TV_Status_History → Title = varTVID, TVID = varTVID, OldStatus = (empty), NewStatus = Submitted, ChangedByEmail = RequesterEmail, ChangedOn = utcNow(), Comments = "Request submitted".

## 8.4 F02 – Status Change Engine

Concept: whenever the status really changes, this flow writes the audit row, sends the right email and stamps dates. The hidden column PreviousStatus tells the flow what the old status was.

Trigger: SharePoint – When an item or a file is modified → List TV_Request_Master. Settings → Trigger conditions – add two lines (both must be true):

@not(equals(triggerOutputs()?['body/Status/Value'], triggerOutputs()?['body/PreviousStatus']))

@not(empty(triggerOutputs()?['body/TVID']))

Also set Concurrency control: On, Degree 1 so changes are handled in order.

### Steps

- Compose cmpNew: triggerOutputs()?['body/Status/Value'] and Compose cmpOld: coalesce(triggerOutputs()?['body/PreviousStatus'], '').

- Execution guard – Condition: cmpNew is equal to "Execution In Progress" AND triggerOutputs()?['body/ApprovalStatus/Value'] is not equal to "Approved".

  - If yes: Update item → Status = cmpOld. Send email to APPGTeamEmail: "Execution blocked for <TVID>: funding is not approved." Terminate (Status: Cancelled).

- Create item in TV_Status_History → TVID, OldStatus = cmpOld, NewStatus = cmpNew, ChangedByEmail = toLower(triggerOutputs()?['body/Editor/Email']), ChangedOn = utcNow(), Comments = expression below.

- Switch on cmpNew (cases in the table below). Each case sends its email and logs it.

- Update item (last step, always) – see the table "Final update".

Comments expression for the audit row:

if(equals(outputs('cmpNew'), 'Missing Information'), triggerOutputs()?['body/MissingInfoComments'],

if(equals(outputs('cmpNew'), 'Request Cancelled'), triggerOutputs()?['body/CancelReason'], ''))

### Switch cases

| Case (new status) | What the flow does | Email |
| --- | --- | --- |
| Submitted | Requester resubmitted and no owner yet | N09 to APPG team |
| Sourcing Feasibility In Progress | If cmpOld = "Missing Information": requester resubmitted. Else: owner assigned. | N09 to owner, or N03 to requester (CC owner) |
| Missing Information | APPG needs more details | N04 to requester (CC additional requesters and owner) |
| Pending Funding Approval | Nothing here (F03 handles approval) | – |
| Sourcing On Hold | Approver chose Hold, or approval timed out | N16 to requester (CC owner) |
| Execution In Progress | Give RI Stakeholder access (see below) | N17 to requester (CC owner and RI Stakeholder) |
| Request Complete | Request closed | N19 to requester (CC additional requesters, owner, ApprovedBy) |
| Request Cancelled | If ApprovalStatus = "Rejected" → N15. Else if CancelReason starts with "Auto-cancelled" → N08. Else → N20. | N15, N08 or N20 |

RI Stakeholder access (case Execution In Progress): Get items Research_Institution_Master → Filter Title eq '@{triggerOutputs()?['body/SelectedInstitution']}' → Top 1. If RIStakeholderEmail is not empty: ensureuser + addroleassignment with Read (1073741826) on the item and on the folder (same calls as F01 Part E).

### Final update (always the last step)

| Column | Value |
| --- | --- |
| Title | Trigger Title |
| PreviousStatus | outputs('cmpNew') |
| FeasibilityStartedOn | if(and(equals(outputs('cmpNew'), 'Sourcing Feasibility In Progress'), empty(triggerOutputs()?['body/FeasibilityStartedOn'])), utcNow(), triggerOutputs()?['body/FeasibilityStartedOn']) |
| ExecutionStartDate | if(equals(outputs('cmpNew'), 'Execution In Progress'), formatDateTime(utcNow(), 'yyyy-MM-dd'), triggerOutputs()?['body/ExecutionStartDate']) |
| ClosedOn | if(equals(outputs('cmpNew'), 'Request Complete'), utcNow(), triggerOutputs()?['body/ClosedOn']) |

Why: The final update changes PreviousStatus to the new status. This modifies the item again, so the trigger fires, but the trigger condition is now false (Status = PreviousStatus). The flow does not run again. No loop.

Example: Priya marks APTV_2026_014 as Missing Information at 09:00. Within a few minutes TV_Status_History has "Submitted → Missing Information, priya.nair@lamresearch.com, Please add the budget breakdown", Ravi has email N04, and PreviousStatus = Missing Information.

## 8.5 F03 – Funding Approval

Concept: when APPG sends a request for funding approval, this flow finds the approver in the Cost Center Approval Matrix, sends an approval card (Outlook, Teams and the Approvals page), records the decision, and adds a second level when the amount is above the limit.

Trigger: When an item or a file is modified (TV_Request_Master) with this trigger condition:

@and(equals(triggerOutputs()?['body/Status/Value'], 'Pending Funding Approval'), equals(triggerOutputs()?['body/ApprovalStatus/Value'], 'Not Started'))

### Steps

- Initialize variables (String): varOutcome, varResponder, varComments.

- Get items "Get matrix row" → CostCenter_Approval_Matrix → Filter Title eq '@{triggerOutputs()?['body/CostCenter']}' and IsActive eq 1 → Top 1.

- Condition: length of value is 0 → If yes: Update item Status = Sourcing Feasibility In Progress, ApprovalStatus = Not Started; email APPG team "No active approver for cost center CC-xxxx. Please update the matrix and send again."; Terminate.

- Compose cmpRow: first(body('Get_matrix_row')?['value']).

- Update item → ApprovalStatus = Pending, CurrentApproverEmail = toLower(outputs('cmpRow')?['Level1ApproverEmail']), ApprovalRequestedOn = utcNow(). (Setting Pending stops this trigger from firing again.)

- Grant Read to the Level 1 approver on the item and folder (ensureuser + addroleassignment 1073741826, as in F01 Part E).

- Start and wait for an approval "Approval Level 1":

  - Approval type: Custom Responses – Wait for one response. Response options: Approve, Reject, Hold.

  - Title: Funding approval: @{triggerOutputs()?['body/TVID']} – USD @{formatNumber(triggerOutputs()?['body/FundingAmountUSD'], 'N0')}

  - Assigned to: Level1ApproverEmail. Details: template N11 (Chapter 9). Item link: concat(parameters('AppURL (lam_AppURL)'), '&TVID=', triggerOutputs()?['body/TVID']). Item link description: "Open request in TVRMS".

  - Action Settings → Timeout: P30D (30 days).

  - Just before this action, log N11 in TV_Notification_Log (the approval action waits until the approver answers).

- Set variables from the result: varOutcome = body('Approval_Level_1')?['outcome']; varResponder = toLower(first(body('Approval_Level_1')?['responses'])?['responder']?['email']); varComments = first(body('Approval_Level_1')?['responses'])?['comments'].

- Create item TV_Approval_History → Title "<TVID> – Level 1", TVID, ApprovalLevel 1, ApproverEmail varResponder, Decision = if(equals(variables('varOutcome'),'Approve'),'Approved',if(equals(variables('varOutcome'),'Reject'),'Rejected','On Hold')), Comments, DecisionDate utcNow(), AmountUSD.

- Condition "Need Level 2?": varOutcome = "Approve" AND greater(triggerOutputs()?['body/FundingAmountUSD'], outputs('cmpRow')?['Level2ThresholdUSD']) AND Level2ApproverEmail is not empty.

  - If yes: Update item CurrentApproverEmail = Level 2 email, ApprovalRequestedOn = utcNow() → grant Read to Level 2 → "Approval Level 2" (same settings) → set the 3 variables from Level 2 → history row with ApprovalLevel 2.

- Switch on varOutcome:

| Outcome | Update item (TV_Request_Master) | Email |
| --- | --- | --- |
| Approve | ApprovalStatus = Approved, ApprovedBy = varResponder, ApprovedOn = utcNow(), ApprovalComments = varComments, CurrentApproverEmail = (empty) | N14 to requester (CC owner) – sent here |
| Reject | ApprovalStatus = Rejected, ApprovalComments = varComments, CurrentApproverEmail = (empty), Status = Request Cancelled, CancelReason = "Funding rejected by <varResponder>: <varComments>" | N15 – sent by F02 |
| Hold | ApprovalStatus = On Hold, ApprovalComments = varComments, CurrentApproverEmail = (empty), Status = Sourcing On Hold | N16 – sent by F02 |

Catch scope extra step: if the approval timed out after 30 days, Update item → ApprovalStatus = On Hold, Status = Sourcing On Hold, ApprovalComments = "Approval timed out after 30 days". The APPG Admin can then resume it.

Example: APTV_2026_014: CC-4410, USD 18,000. Suresh gets the card, clicks Approve and writes "OK within budget". 18,000 is not above 50,000, so there is no Level 2. ApprovalStatus = Approved and Ravi gets N14. Priya can now click Start Execution.

Tip: If the approver is on leave, he can use Reassign in the Approvals app, or the APPG Admin can update the matrix and resume the request.

## 8.6 F04 – Missing Information Daily Check

- Recurrence: Interval 1, Frequency Day, At these hours 7, Time zone (UTC+05:30) Chennai, Kolkata, Mumbai, New Delhi.

- Get items TV_Request_Master → Filter Query Status eq 'Missing Information' → Settings: Pagination On, Threshold 5000.

- Apply to each item → first a Condition: MissingInfoSince is not empty. Then:

  - Compose cmpDays: div(sub(ticks(utcNow()), ticks(items('Apply_to_each')?['MissingInfoSince'])), 864000000000) (864000000000 ticks = 1 day).

  - If cmpDays ≥ MissingInfoCancelDays → Update item: Status = Request Cancelled, CancelReason = concat('Auto-cancelled: no update for ', outputs('cmpDays'), ' days'). (F02 logs it and sends N08.)

  - Else if cmpDays = 7 → N05. Else if cmpDays = 14 → N06. Else if cmpDays = sub(parameters('MissingInfoCancelDays (lam_MissingInfoCancelDays)'), 5) → N07 (final warning, CC owner).

Example: Ravi is asked for information on 8 October and does nothing. He gets reminders on 15 October, 22 October and 2 November. On 7 November the request is cancelled automatically. It stays in the list for history and reports.

## 8.7 F05 – SLA Reminders

### Part 1 – Requests not assigned for too long (one combined email)

- Recurrence: daily 07:30 (same time zone).

- Get items TV_Request_Master → Filter Status eq 'Submitted'.

- Filter array → From: value → advanced mode: @greaterOrEquals(div(sub(ticks(utcNow()), ticks(item()?['SubmittedOn'])), 864000000000), parameters('SLA_ReviewDays (lam_SLA_ReviewDays)'))

- Condition: length of the filtered array > 0 → Select (TVID, Title, Requester = RequesterName, Days waiting) → Create HTML table → send N21 to APPG team → log.

### Part 2 – Approval reminders and escalation

- Get items TV_Request_Master → Filter ApprovalStatus eq 'Pending'.

- Apply to each → Compose cmpWait: div(sub(ticks(utcNow()), ticks(items('Apply_to_each_2')?['ApprovalRequestedOn'])), 864000000000).

  - If cmpWait = SLA_ApprovalReminderDays → N12 to CurrentApproverEmail.

  - If cmpWait ≥ SLA_ApprovalEscalationDays → N13 to APPG team, CC CurrentApproverEmail (repeats daily until a decision).

## 8.8 F06 – Execution Reminders

- Recurrence: daily 08:00.

- Get items TV_Execution_Milestones → Filter MilestoneStatus ne 'Done'.

- Apply to each → Compose cmpDaysToDue: div(sub(ticks(items('Apply_to_each')?['PlannedDate']), ticks(formatDateTime(utcNow(), 'yyyy-MM-dd'))), 864000000000).

  - If cmpDaysToDue = MilestoneReminderDays → N18 "due soon" to OwnerEmail.

  - If cmpDaysToDue < 0 → Update item MilestoneStatus = Delayed. Send N18 "overdue" only when or(equals(outputs('cmpDaysToDue'), -1), equals(mod(outputs('cmpDaysToDue'), 7), 0)) (first day overdue, then once a week).

## 8.9 F07 – Weekly APPG Digest

- Recurrence: Interval 1, Frequency Week, On these days Monday, At 9.

- Get items TV_Request_Master → Filter Status ne 'Request Complete' and Status ne 'Request Cancelled'.

- Select → TVID, Title, Status (item()?['Status']?['Value']), Owner (item()?['APPGOwnerName']), Need by (formatDateTime(item()?['NeedByDate'], 'dd-MMM-yyyy')), Overdue (if(less(item()?['NeedByDate'], utcNow()), 'YES', '')).

- Create HTML table → send N22 to APPG team with the count length(body('Get_items')?['value']) in the subject → log.

## 8.10 F08 – Generate Evaluation Report (PDF)

Concept: build a simple HTML page with the request details and the comparison of options, convert it to PDF with OneDrive (standard connector), and save it in the TVID folder. The file name never changes, so SharePoint versioning keeps every older version (v1.0, v2.0 ...).

- Trigger: When Power Apps calls a flow (V2) → add input Text named TVID.

- Get items "Get request" → TV_Request_Master → Filter TVID eq '@{triggerBody()['text']}' → Top 1. Compose cmpReq: first(body('Get_request')?['value']).

- Get items "Get options" → TV_Feasibility → same filter.

- Select → From options → map: Institution, Type (item()?['InstitutionType']?['Value']), Capability (item()?['TechnicalCapability']?['Value']), Cost USD (formatNumber(item()?['EstimatedCostUSD'], 'N0')), Weeks, Recommendation, Selected (if(equals(item()?['IsSelected'], true), 'Yes', '')).

- Create HTML table → From: Select output → Columns: Automatic.

- Compose cmpHtml → the HTML below.

- Compose cmpFileBase: concat(outputs('cmpReq')?['TVID'], '_Evaluation_Report').

- OneDrive for Business Create file → Folder /TVRMS_Temp → Name concat(outputs('cmpFileBase'), '.html') → Content outputs('cmpHtml').

- OneDrive for Business Convert file → File body('Create_file_OneDrive')?['Id'] → Target type PDF.

- SharePoint Create file → Folder /TV_Documents/<TVID>/02_Feasibility → Name concat(outputs('cmpFileBase'), '.pdf') → Content body('Convert_file').

- SharePoint Update file properties → TVID, DocumentCategory = 02_Feasibility, UploadedByEmail = "system".

- OneDrive Delete file (the temporary HTML). Send N10 to owner (CC requester) → log.

- Respond to a PowerApp or flow → output Text filename = concat(outputs('cmpFileBase'), '.pdf').

### HTML for cmpHtml (copy and adjust)

<html><head><style>

body { font-family: Arial; font-size: 11px; color: #222; }

h1 { font-size: 18px; color: #003F72; }  h2 { font-size: 14px; color: #003F72; }

table { border-collapse: collapse; width: 100%; }

th, td { border: 1px solid #999; padding: 4px; text-align: left; }

th { background: #DCE6F2; }

</style></head><body>

<h1>TV Evaluation Report – @{outputs('cmpReq')?['TVID']}</h1>

<p>Generated on @{formatDateTime(utcNow(), 'dd-MMM-yyyy HH:mm')} UTC by the TVRMS system</p>

<h2>1. Request details</h2>

<table>

<tr><th>Title</th><td>@{outputs('cmpReq')?['Title']}</td></tr>

<tr><th>Requester</th><td>@{outputs('cmpReq')?['RequesterName']}</td></tr>

<tr><th>TV type / Quantity</th><td>@{outputs('cmpReq')?['TVType']?['Value']} / @{outputs('cmpReq')?['Quantity']}</td></tr>

<tr><th>Need by</th><td>@{formatDateTime(outputs('cmpReq')?['NeedByDate'], 'dd-MMM-yyyy')}</td></tr>

<tr><th>Cost center</th><td>@{outputs('cmpReq')?['CostCenter']}</td></tr>

<tr><th>Description</th><td>@{outputs('cmpReq')?['Description']}</td></tr>

</table>

<h2>2. Sourcing options compared</h2>

@{body('Create_HTML_table')}

<h2>3. Recommendation</h2>

<p>Selected: <b>@{outputs('cmpReq')?['SelectedInstitution']}</b> –

Funding needed: USD @{formatNumber(outputs('cmpReq')?['FundingAmountUSD'], 'N0')}</p>

<p>Prepared by: @{outputs('cmpReq')?['APPGOwnerName']} (APPG)</p>

</body></html>

## 8.11 F09 – Upload TV Document

- Trigger: When Power Apps calls a flow (V2) → inputs in this order: Text TVID, Text Category, Text UploadedBy, File file.

- SharePoint Create file → Folder Path concat('/TV_Documents/', triggerBody()['text'], '/', triggerBody()['text_1']) → File Name: the file name from the trigger (triggerBody()?['file']?['name']) → File Content: the file content (triggerBody()?['file']?['contentBytes']).

- SharePoint Update file properties → Id body('Create_file')?['ItemId'] → TVID, DocumentCategory = Category, UploadedByEmail = UploadedBy.

- Respond to a PowerApp or flow → Text status = "OK".

Note: Instant flows called from Power Apps run with the flow's own connections (the service account). That is why requesters can upload into their folder even though they only have Read access to it. Check this in the flow details → Run only users → each connection shows "Use this connection".

Tip: Pick trigger values from Dynamic content instead of typing triggerBody() names. Power Automate names the inputs text, text_1, text_2 in the order you add them.

## 8.12 Expressions you will use often

| Need | Expression |
| --- | --- |
| Today in yyyy-MM-dd | formatDateTime(utcNow(), 'yyyy-MM-dd') |
| Days between a date and now | div(sub(ticks(utcNow()), ticks(<date>)), 864000000000) |
| Empty check | empty(<value>) |
| Value of a Choice column | triggerOutputs()?['body/Status/Value'] |
| First row of Get items | first(body('Get_items')?['value']) |
| Number with thousands separator | formatNumber(<number>, 'N0') |
| App link to one request | concat(parameters('AppURL (lam_AppURL)'), '&TVID=', <TVID>) |
| Lowercase email | toLower(<email>) |

## 8.13 Flows checklist

- All 9 flows created inside the solution with Try/Catch scopes

- F01 tested: 3 requests in 10 seconds get 3 different TVIDs

- F01 tested: folder, 5 sub-folders, file copy, permissions, N01, N02

- F02 tested for every status in the Switch; no loop (only one run per change)

- F03 tested with Approve, Reject, Hold and a Level 2 amount

- F04 to F07 tested with "Test → Manually" and changed dates in sample items

- F08 and F09 tested from the app

- Every email is logged in TV_Notification_Log

# 9. Email notification templates (N01 to N22)

## 9.1 Concept

Every email follows the same simple pattern: greeting, what happened, key details, what to do next, and an "Open request" link. Words in angle brackets like <TVID> are filled by the flow from dynamic content. N05 and N06 share one template.

## 9.2 Common HTML layout

In Send an email (V2), click the </> (code view) button in the Body box and paste this layout. Replace the middle part with the template text.

<div style="font-family:Segoe UI,Arial;font-size:14px;color:#222">

<p>Hello <RequesterName>,</p>

<p>(template text here)</p>

<table style="border-collapse:collapse">

<tr><td style="padding:2px 12px 2px 0"><b>TVID</b></td><td>APTV_2026_014</td></tr>

<tr><td style="padding:2px 12px 2px 0"><b>Title</b></td><td>25 test wafers – 300mm etch study</td></tr>

</table>

<p><a href="<AppLink>" style="background:#003F72;color:#ffffff;padding:8px 14px;

text-decoration:none;border-radius:4px">Open request</a></p>

<p style="color:#777;font-size:12px">This is an automated message from the TV Request

Management System (TVRMS). Please do not reply.</p>

</div>

## 9.3 Placeholders and how to fill them

| Placeholder | Dynamic content or expression |
| --- | --- |
| <TVID>, <Title>, <RequesterName>, <CostCenter> | Trigger fields with the same name |
| <NeedByDate> | formatDateTime(triggerOutputs()?['body/NeedByDate'], 'dd-MMM-yyyy') |
| <FundingAmountUSD> | formatNumber(triggerOutputs()?['body/FundingAmountUSD'], 'N0') |
| <CancelDate> | formatDateTime(addDays(<MissingInfoSince>, parameters('MissingInfoCancelDays (lam_MissingInfoCancelDays)')), 'dd-MMM-yyyy') |
| <AppLink> | concat(parameters('AppURL (lam_AppURL)'), '&TVID=', <TVID>) |
| <Days> | The cmpDays / cmpWait output of the flow |
| <Count> | length(<filtered array>) |

## 9.4 The templates

### N01 – Request submitted

| Sent by | To | Subject |
| --- | --- | --- |
| F01 | Requester (CC additional requesters) | TV request <TVID> submitted – <Title> |

Hello <RequesterName>,

Your TV request has been submitted successfully.

TVID:         <TVID>

Title:        <Title>

Need by:      <NeedByDate>

Cost center:  <CostCenter>

The APPG team will review it within 5 days. You will get an email at every step.

[Open request]

### N02 – New request for review

| Sent by | To | Subject |
| --- | --- | --- |
| F01 | APPG team mailbox | New TV request <TVID> waiting for review |

Hello APPG team,

A new TV request is waiting for review and owner assignment.

TVID: <TVID>   Title: <Title>   Requester: <RequesterName>

Need by: <NeedByDate>   Estimated budget: USD <EstimatedBudget>

Please assign an owner within 5 days.

[Open request]

### N03 – Owner assigned, feasibility started

| Sent by | To | Subject |
| --- | --- | --- |
| F02 | Requester (CC owner) | <TVID>: APPG owner assigned – feasibility started |

Hello <RequesterName>,

<APPGOwnerName> from APPG is now the owner of your request <TVID> and has started the sourcing feasibility assessment.

You will be informed when the request is ready for funding approval.

[Open request]

### N04 – Missing information requested

| Sent by | To | Subject |
| --- | --- | --- |
| F02 | Requester (CC additional requesters, owner) | Action needed: more information for <TVID> |

Hello <RequesterName>,

APPG needs more information before continuing your request <TVID>.

What is needed: <MissingInfoComments>

Please open the request, click "Edit and Resubmit", and upload any extra files in the Documents tab.

Important: if the request is not updated by <CancelDate>, it will be cancelled automatically.

[Open request]

### N05 / N06 – Missing information reminder (day 7 / day 14)

| Sent by | To | Subject |
| --- | --- | --- |
| F04 | Requester | Reminder: <TVID> is waiting for your information (day <Days>) |

Hello <RequesterName>,

APPG is still waiting for this information on request <TVID>:

<MissingInfoComments>

The request will be cancelled automatically on <CancelDate> if it is not updated.

[Open request]

### N07 – Final warning (day 25)

| Sent by | To | Subject |
| --- | --- | --- |
| F04 | Requester (CC owner) | Final reminder: <TVID> will be cancelled in 5 days |

Hello <RequesterName>,

This is the final reminder. Request <TVID> will be cancelled automatically on <CancelDate>

because the missing information was not provided:

<MissingInfoComments>

[Open request]

### N08 – Auto-cancelled after 30 days

| Sent by | To | Subject |
| --- | --- | --- |
| F02 | Requester (CC owner) | <TVID> cancelled – no update for 30 days |

Hello <RequesterName>,

Request <TVID> was cancelled automatically because the missing information was not provided within 30 days.

The request and its documents are kept for reference.

To continue, submit a new request. You can use "Copy as Repeat Request" in Search History.

### N09 – Requester resubmitted

| Sent by | To | Subject |
| --- | --- | --- |
| F02 | APPG owner (or APPG team if no owner) | <TVID>: requester has updated the information |

Hello <APPGOwnerName>,

<RequesterName> has updated request <TVID> and resubmitted it. Please review the changes.

[Open request]

### N10 – Evaluation report ready

| Sent by | To | Subject |
| --- | --- | --- |
| F08 | APPG owner (CC requester) | <TVID>: evaluation report is ready |

Hello,

The evaluation report <FileName> has been created and saved in the 02_Feasibility folder of <TVID>.

Selected option: <SelectedInstitution>   Funding needed: USD <FundingAmountUSD>

[Open request]

### N11 – Approval card details (Approvals action)

| Sent by | To | Subject |
| --- | --- | --- |
| F03 | Level 1 / Level 2 approver | Funding approval: <TVID> – USD <FundingAmountUSD> |

**Request:** <Title>

**Requester:** <RequesterName>

**Cost center:** <CostCenter>

**Selected source:** <SelectedInstitution>

**Funding needed:** USD <FundingAmountUSD>

**Need by:** <NeedByDate>

Please review the evaluation report and choose Approve, Reject or Hold.

Please add a comment when you choose Reject or Hold.

### N12 – Approval reminder (day 3)

| Sent by | To | Subject |
| --- | --- | --- |
| F05 | Current approver | Reminder: funding approval waiting for <TVID> |

Hello,

The funding approval for <TVID> (USD <FundingAmountUSD>) has been waiting for <Days> days.

Please respond in Outlook, Teams or the Approvals page.

[Open request]

### N13 – Approval escalation (day 6+)

| Sent by | To | Subject |
| --- | --- | --- |
| F05 | APPG team (CC current approver) | Escalation: funding approval for <TVID> pending <Days> days |

Hello APPG team,

The funding approval for <TVID>, assigned to <CurrentApproverEmail>, has been pending for <Days> days.

Please follow up with the approver or reassign the approval.

### N14 – Funding approved

| Sent by | To | Subject |
| --- | --- | --- |
| F03 | Requester (CC owner) | <TVID>: funding approved |

Hello <RequesterName>,

Good news. Funding of USD <FundingAmountUSD> for request <TVID> was approved by <ApprovedBy> on <ApprovedOn>.

Comments: <ApprovalComments>

APPG will now start the execution with <SelectedInstitution>.

[Open request]

### N15 – Funding rejected

| Sent by | To | Subject |
| --- | --- | --- |
| F02 | Requester (CC owner) | <TVID>: funding rejected |

Hello <RequesterName>,

Funding for request <TVID> was rejected.

Reason: <ApprovalComments>

The request is now cancelled and kept for reference. Please contact <APPGOwnerName> if you have questions.

### N16 – Sourcing on hold

| Sent by | To | Subject |
| --- | --- | --- |
| F02 | Requester (CC owner) | <TVID>: sourcing on hold |

Hello <RequesterName>,

Request <TVID> is on hold.

Reason: <ApprovalComments>

APPG will inform you when it continues.

### N17 – Execution started

| Sent by | To | Subject |
| --- | --- | --- |
| F02 | Requester (CC owner, RI Stakeholder) | <TVID>: execution started with <SelectedInstitution> |

Hello <RequesterName>,

Execution of request <TVID> started on <ExecutionStartDate> with <SelectedInstitution>.

Owner: <APPGOwnerName>. You will be informed when the request is complete.

[Open request]

### N18 – Milestone due soon / overdue

| Sent by | To | Subject |
| --- | --- | --- |
| F06 | APPG owner (milestone owner) | <TVID>: milestone "<Milestone>" is due on <PlannedDate> (or: is overdue) |

Hello <APPGOwnerName>,

The milestone "<Milestone>" of request <TVID>, planned for <PlannedDate>, is not done yet.

Please update its status in the Execution screen.

[Open request]

### N19 – Request complete

| Sent by | To | Subject |
| --- | --- | --- |
| F02 | Requester (CC additional requesters, owner, approver) | <TVID>: request complete |

Hello <RequesterName>,

Request <TVID> is complete.

Final cost: USD <ActualCost>

Outcome:    <Outcome>

Final documents are in the 05_Closure folder.

[Open request]

### N20 – Request cancelled (manual)

| Sent by | To | Subject |
| --- | --- | --- |
| F02 | Requester (CC owner) | <TVID>: request cancelled |

Hello <RequesterName>,

Request <TVID> was cancelled.

Reason: <CancelReason>

The request and its documents are kept for reference.

### N21 – Requests not assigned for 5+ days

| Sent by | To | Subject |
| --- | --- | --- |
| F05 | APPG team | <Count> TV requests waiting for owner assignment for 5+ days |

Hello APPG team,

These requests are still waiting for an owner:

<HTML table: TVID | Title | Requester | Days waiting>

### N22 – Weekly digest

| Sent by | To | Subject |
| --- | --- | --- |
| F07 | APPG team | TVRMS weekly digest – <Count> open requests |

Hello APPG team,

Here are all open TV requests. Overdue requests are marked YES.

<HTML table: TVID | Title | Status | Owner | Need by | Overdue>

Tip: Keep subjects starting with the TVID. Users can then search their mailbox by TVID and see the full history of a request.

# 10. Reports and KPI dashboard (Week 6 to Week 7)

## 10.1 Concept

Reports are built in Power BI, as the requirement recommends. Power BI reads the SharePoint lists, calculates the KPIs, and refreshes on a schedule. Inside the app we keep only small counts, because counting thousands of rows in Power Apps is not delegable.

Important: Power BI reads the lists with the service account, which can see all requests. Share the report only with the APPG team and management (workspace access), never with all requesters.

## 10.2 Step by step

- Open Power BI Desktop → Get data → SharePoint Online list → enter the site URL → Implementation 2.0 → OK → sign in.

- Select TV_Request_Master, TV_Feasibility, TV_Approval_History, TV_Status_History, TV_Execution_Milestones, Research_Institution_Master → Transform data.

- In Power Query: keep only the columns you need; for choice columns (Status, ApprovalStatus) keep the text value; set data types (dates as Date/Time, money as Fixed decimal).

- Model view: create relationships on TVID: TV_Request_Master (1) → TV_Feasibility, TV_Approval_History, TV_Status_History, TV_Execution_Milestones (many).

- Add a Date table (Modeling → New table: Dates = CALENDAR(DATE(2025,1,1), DATE(2033,12,31))). In TV_Request_Master add a column SubmittedDate = DATE(YEAR([SubmittedOn]), MONTH([SubmittedOn]), DAY([SubmittedOn])) and relate Dates[Date] to it for monthly trends.

- Create the measures in 10.4. Build the pages in 10.3.

- Publish to a workspace (for example "TVRMS Reports"). In the Power BI service → dataset Settings → Data source credentials → OAuth2 with the service account → Scheduled refresh 4 times a day.

- Give the APPG team and managers Viewer access to the workspace or share the app/report.

- Optional: add the report into the TVRMS app with the Power BI tile control on scrHome (APPG only).

## 10.3 Report pages and visuals

| Page | Visual | How |
| --- | --- | --- |
| Operational | Open requests (card + table) | Measure Open Requests; table filtered to open statuses |
| Operational | Completed / Cancelled requests (cards) | Measures Total Completed, Total Cancelled |
| Operational | Requests by status | Bar chart: Status on axis, Total Submitted as value |
| Operational | Requests by APPG owner | Bar chart: APPGOwnerName |
| Operational | Requests by Research Institution | Bar chart: SelectedInstitution |
| Operational | Overdue requests | Table filtered with measure Overdue Requests > 0, sorted by NeedByDate |
| KPI | Total submitted / completed / cancelled | Cards |
| KPI | Funding approval rate, completion rate | Cards (format as %) |
| KPI | Average assessment / approval / execution / cycle time (days) | Cards + line chart by month |
| Detail | One request | Table of status history and approval history for a selected TVID |

## 10.4 KPI measures (DAX)

Total Submitted = COUNTROWS(TV_Request_Master)

Total Completed = CALCULATE([Total Submitted], TV_Request_Master[Status] = "Request Complete")

Total Cancelled = CALCULATE([Total Submitted], TV_Request_Master[Status] = "Request Cancelled")

Open Requests =

CALCULATE([Total Submitted],

NOT TV_Request_Master[Status] IN {"Request Complete", "Request Cancelled"})

Overdue Requests =

CALCULATE([Total Submitted],

FILTER(TV_Request_Master,

TV_Request_Master[NeedByDate] < TODAY()

&& NOT TV_Request_Master[Status] IN {"Request Complete", "Request Cancelled"}))

Completion Rate = DIVIDE([Total Completed], [Total Submitted])

Funding Approval Rate =

DIVIDE(

CALCULATE(COUNTROWS(TV_Request_Master), TV_Request_Master[ApprovalStatus] = "Approved"),

CALCULATE(COUNTROWS(TV_Request_Master), TV_Request_Master[ApprovalStatus] IN {"Approved", "Rejected"}))

Avg Assessment Days =

AVERAGEX(FILTER(TV_Request_Master, NOT ISBLANK(TV_Request_Master[ApprovalRequestedOn])),

DATEDIFF(TV_Request_Master[FeasibilityStartedOn], TV_Request_Master[ApprovalRequestedOn], DAY))

Avg Approval Days =

AVERAGEX(FILTER(TV_Request_Master, NOT ISBLANK(TV_Request_Master[ApprovedOn])),

DATEDIFF(TV_Request_Master[ApprovalRequestedOn], TV_Request_Master[ApprovedOn], DAY))

Avg Execution Days =

AVERAGEX(FILTER(TV_Request_Master, NOT ISBLANK(TV_Request_Master[ExecutionEndDate])),

DATEDIFF(TV_Request_Master[ExecutionStartDate], TV_Request_Master[ExecutionEndDate], DAY))

Avg Cycle Time Days =

AVERAGEX(FILTER(TV_Request_Master, NOT ISBLANK(TV_Request_Master[ClosedOn])),

DATEDIFF(TV_Request_Master[SubmittedOn], TV_Request_Master[ClosedOn], DAY))

Example: 150 submitted, 118 completed → Completion Rate 78.7%. 130 approved and 8 rejected → Funding Approval Rate 94.2%. APTV_2026_014 submitted 07-Oct and closed 12-Dec → cycle time 66 days.

Note: For Level 2 approvals, ApprovalRequestedOn is reset when Level 2 starts. If the business wants "approval days" from the first request, add a column FirstApprovalRequestedOn and set it only once in F03.

## 10.5 Excel export

- Simplest: APPG opens the SharePoint list (a view) → Export → Export to Excel / CSV. It respects permissions.

- From Power BI: any visual → ... → Export data.

- From the app (optional): a button that runs a small flow: Get items (filtered) → Create CSV table → Send email with the CSV as attachment to the user.

# 11. Testing – unit testing and UAT (Week 7 to Week 9)

## 11.1 Concept

- Unit testing (you, in Dev): test every screen and flow as you build it.

- System testing (you, in Test): test the whole process end to end after the first import into Test.

- UAT – User Acceptance Testing (business, in Test): the APPG team and a few requesters test real scenarios and sign off.

- Regression testing: after every fix, run the main end-to-end scenario again.

## 11.2 Test accounts (one per role)

| Test user | Role | Set up |
| --- | --- | --- |
| Test Requester A | Requester | In TVRMS-Requesters only |
| Test Requester B | Additional requester / other requester | In TVRMS-Requesters only |
| Test APPG Owner | APPG Owner | Entra group + APPG_Stakeholder_Master (APPG Owner) |
| Test APPG Admin | APPG Admin | Entra group + APPG_Stakeholder_Master (APPG Admin) |
| Test Approver L1 | Cost Center Owner | Level 1 for test cost center CC-TEST |
| Test Approver L2 | Finance Head | Level 2 for CC-TEST, threshold 50,000 |
| Test RI Stakeholder | RI Stakeholder | RIStakeholderEmail of test institution |

## 11.3 Unit and system test cases

| ID | Area | Steps | Expected result |
| --- | --- | --- | --- |
| TC01 | Intake | Submit without a document | Error message, nothing saved |
| TC02 | Intake | Submit with an .exe file | Error "File type not allowed" |
| TC03 | Intake | Submit a full valid request | Saved; TVID like APTV_2026_001 within minutes; 5 folders; file in 01_Request; N01 and N02; audit row |
| TC04 | TVID | Submit 3 requests within 10 seconds | 3 different TVIDs (001, 002, 003); counter = 3 |
| TC05 | TVID | Change counter Title to last year and submit | New row for current year, TVID ends with _001 |
| TC06 | Security | Requester B opens the app and SharePoint | Cannot see Requester A's request |
| TC07 | Security | Add Requester B as additional requester, submit | Requester B sees it (toggle off) and gets CC on N01 |
| TC08 | Security | Any business user tries to delete an item | Delete not allowed |
| TC09 | Review | APPG assigns owner | Status Sourcing Feasibility In Progress; N03; audit row; FeasibilityStartedOn filled |
| TC10 | Missing info | APPG marks Missing Information | N04 with comments; MissingInfoSince filled |
| TC11 | Missing info | Requester edits and resubmits | Status back; N09 to owner; MissingInfoSince empty |
| TC12 | Auto-cancel | Set MissingInfoSince to 31 days ago in SharePoint; run F04 manually | Status Request Cancelled; CancelReason "Auto-cancelled..."; N08 |
| TC13 | Reminders | Set MissingInfoSince to exactly 7 days ago; run F04 | N05 only |
| TC14 | Feasibility | Add 2 options, choose one | IsSelected on one row only; SelectedInstitution and FundingAmountUSD filled |
| TC15 | Report | Generate report twice | PDF in 02_Feasibility; version history shows 2 versions; N10 |
| TC16 | Approval | Send for approval (amount 18,000), approver approves | Approval card; history row; ApprovalStatus Approved; N14; approver has read access |
| TC17 | Approval | Amount 60,000 | Two levels; two history rows |
| TC18 | Approval | Approver chooses Reject with a comment | Status Request Cancelled; N15 |
| TC19 | Approval | Approver chooses Hold; admin resumes | Sourcing On Hold + N16; after resume a new approval card |
| TC20 | Guard | Set Status = Execution In Progress in SharePoint before approval | Status reverted; admin email |
| TC21 | Execution | Start execution after approval | N17 to requester and RI Stakeholder; RI Stakeholder can open the request |
| TC22 | Milestones | Milestone planned in 2 days; run F06 | N18 due soon |
| TC23 | Closure | Close with cost and outcome | Request Complete; ClosedOn; N19 |
| TC24 | Reuse | Copy an old request as Repeat | Form pre-filled; ParentTVID set; RequestType Repeat |
| TC25 | Deep link | Open the link from an email | App opens directly on that request |
| TC26 | Reports | Refresh Power BI | Numbers match the SharePoint views |

## 11.4 UAT plan

| Item | Plan |
| --- | --- |
| Environment | TVRMS-Test (never Prod) |
| Duration | 2 weeks |
| Participants | APPG lead, 2 APPG owners, 1 APPG admin, 2 requesters, 1 cost center owner |
| Entry criteria | All TC01–TC26 passed in Test; master data loaded; test users ready; UAT kick-off done (1 hour demo) |
| Daily routine | Users test in the morning; 15-minute call at 5 PM to review new defects |
| Defect severity | Critical = process stops, no workaround; High = wrong result, workaround exists; Medium = small issue; Low = text or layout |
| Exit criteria | No Critical or High defects open; all scenarios passed; written sign-off received |

## 11.5 Example UAT scenario (end to end)

- Requester logs in, submits "10 coupons for adhesion test", CC-TEST, USD 8,000, with spec PDF. Check: TVID email received.

- APPG Admin assigns APPG Owner. Check: requester gets N03.

- APPG Owner marks Missing Information "Add drawing". Requester resubmits with the drawing uploaded in Documents. Check: N04 and N09.

- APPG Owner adds 2 options, selects one, generates report, sends for approval. Check: PDF exists, approver gets card.

- Approver approves. APPG Owner starts execution and adds 2 milestones. Check: N14, N17.

- APPG Owner closes the request with cost 7,600 and outcome. Check: N19, status Request Complete, Power BI shows it after refresh.

## 11.6 Defect log (Excel or SharePoint list)

Columns: Defect ID, Date, Raised by, Screen/Flow, Steps to reproduce, Expected, Actual, Severity, Status (Open / Fixed / Retest / Closed), Fixed in version, Comments.

## 11.7 UAT sign-off text

Subject: TVRMS – UAT sign-off

We have completed User Acceptance Testing of the TV Request Management System (version 1.0.x)

in the TVRMS-Test environment from <start date> to <end date>.

All agreed scenarios passed. There are no open Critical or High defects.

Open Medium/Low items (listed in the defect log) can be fixed after go-live.

We approve the deployment to Production.

Name, role, date

# 12. Deployment to Test and Production, and go-live (Week 7 to Week 10)

## 12.1 Concept

The path is always Dev → Test → Prod. You build in Dev, export the solution as managed, and import it into Test and Prod. Some things move inside the solution; others you set up by hand in each environment.

| Moves with the solution | You set up by hand in each environment |
| --- | --- |
| Canvas app | SharePoint site, lists, libraries, columns, indexes, views |
| 9 flows | Permission level "Contribute No Delete" and SharePoint groups |
| Environment variable definitions | List and library permissions |
| Connection references | Master data (institutions, stakeholders, cost centers) |
|  | Environment variable values and connections (asked during import) |
|  | Power BI report and refresh; retention label; app sharing |

## 12.2 Step 1 – Prepare the target SharePoint site (Test, later Prod)

- For each list: target site → + New → List → From existing list → choose the Dev site → choose the list → keep the same name → Create. Columns, choices, defaults and views are copied (data is not).

- Create the two libraries by hand (TV_Documents with 3 columns, TV_Templates) and turn on versioning.

- Re-create indexes on every list (check List settings → Indexed columns) and turn on versioning.

- Create the permission level Contribute No Delete and the SharePoint groups (Chapter 6). Write down the new group IDs and the new role definition ID – they are different on each site.

- Set list permissions exactly as in 6.5.

- Load master data: Research_Institution_Master, APPG_Stakeholder_Master, CostCenter_Approval_Matrix (real data in Prod, test data in Test).

## 12.3 Step 2 – Export from Dev

- TVRMS solution → Publish all customizations.

- Increase the version (for example 1.0.0.1 → 1.0.0.2): ... → Settings or during export.

- Export solution → run the solution checker if asked → Managed → Export → download the zip.

- Also export an Unmanaged copy and keep it with the date as your source backup.

## 12.4 Step 3 – Import into Test

- Switch to the TVRMS-Test environment → Solutions → Import solution → choose the managed zip → Next.

- Connections: for each connection reference choose (or create) a connection signed in as the service account.

- Environment variables: enter the Test values – SiteURL = Test site, group IDs and role ID from Step 1, SLA values, emails. For the app's data source variables, select the Test site and each list.

- Import. Wait for "Successfully imported".

- Open each flow and check it is On. If a flow is off, turn it on (it may ask to fix connections).

- Share the app with test users. Copy the Test app link into the AppURL variable (Solutions → Default Solution → Environment variables → AppURL → New value).

- Run the end-to-end scenario (11.5) yourself before inviting UAT users.

Important: Never edit the managed solution in Test or Prod. Fix in Dev, export a new version, and import it again (choose "Upgrade").

## 12.5 Step 4 – Production

- Prepare the Prod site as in Step 1 (/sites/TVRMS).

- Ask Lam IT to apply a 7-year Microsoft Purview retention label to TV_Request_Master, TV_Documents and the audit lists (TV_Status_History, TV_Approval_History, TV_Notification_Log).

- Check the Prod DLP policy allows SharePoint, Office 365 Outlook, Approvals, OneDrive for Business and Office 365 Users in the same group.

- Import the same managed version that passed UAT, with Prod connections (service account) and Prod environment variable values.

- Load real master data. Run the data migration (Chapter 13) if agreed.

- Share the app with TVRMS-Requesters (or Everyone). Fill AppURL with the Prod link.

- Smoke test with one dummy request from submit to complete. Then cancel it with reason "Go-live smoke test" (records are never deleted) and reset the TVID counter row if needed.

- Point the Power BI report to the Prod site (Transform data → Data source settings → change source), publish and set refresh.

- Send the go-live email with the app link and the user guide (Chapter 14).

## 12.6 Go-live checklist

- UAT sign-off received in writing

- Managed solution imported in Prod; all 9 flows On

- All connections belong to the service account

- Environment variables point to the Prod site; group IDs and role ID correct

- List permissions, groups and permission level set; tested with one real requester

- Master data loaded and checked by the APPG Admin

- Historical data migrated; TVID counter set

- Retention label applied; DLP checked

- Power BI published, refresh scheduled, access limited to APPG/management

- User guides stored in TV_Templates; training done

- Support mailbox receives flow error alerts

- Hypercare plan agreed (2 weeks)

## 12.7 Hypercare (first 2 weeks after go-live)

- Every morning: check run history of all 9 flows. Fix and Resubmit failed runs.

- Check TV_Notification_Log for failed emails.

- Daily 15-minute call with the APPG lead for questions.

- Collect small improvements in a backlog; release them together as version 1.1 through Dev → Test → Prod.

# 13. Data migration of old TV requests

## 13.1 Concept

Old TV requests (from email and Excel) are loaded once into TV_Request_Master so that search, reuse and reports include history. Migrated rows are marked IsMigrated = Yes. Flow F01 then keeps the old TVID, creates the folders and sets permissions, but sends no emails. Because PreviousStatus equals Status, flow F02 does not run for them.

## 13.2 Excel template (one row per old request)

| Column | Example | Rule |
| --- | --- | --- |
| TVID | APTV_2025_087 | Must follow APTV_YYYY_XXX and be unique |
| Title | 20 test coupons – CVD study | Required |
| RequestType / Frequency / TVType | New / One-time / Coupon | Must match the choice values exactly |
| Description | Coupons for CVD uniformity study |  |
| Quantity / NeedByDate | 20 / 2025-06-30 | Date as yyyy-mm-dd |
| CostCenter / EstimatedBudget | CC-5120 / 9000 | Cost center must exist in the matrix |
| RequesterName / RequesterEmail | Ravi Sharma / ravi.sharma@lamresearch.com | Lowercase. If the person left Lam, use the APPG Admin email and keep the old name |
| Status | Request Complete | One of the 8 statuses |
| PreviousStatus | Request Complete | Always the same as Status |
| SubmittedOn / ClosedOn | 2025-04-02 / 2025-07-10 |  |
| SelectedInstitution / ActualCost / Outcome | IMEC / 8700 / Delivered | If known |
| IsMigrated | Yes | Always Yes |

## 13.3 Steps

- Collect old requests from the APPG team (Excel files, emails). Put them into the template.

- Clean: lowercase emails, correct dates, map old status words to the 8 statuses, check TVIDs are unique.

- Load into Test first. Under 500 rows: open the list → Edit in grid view → paste rows (same column order). More rows: a one-time flow – Excel Online (Business) List rows present in a table → Apply to each → Create item.

- Wait until F01 has processed all rows (check run history; runs are queued one by one).

- Upload old documents into each TVID folder (drag and drop in the browser, or sync the library with OneDrive for many files).

- Check: count of rows in Excel = count in the list; 10 random requests open correctly in the app; permissions correct.

- Repeat in Prod a few days before go-live.

- Set TVID_Counter: for the current year, LastNumber = highest migrated number of this year (for example 2026 | 13). New requests then continue with 014.

Important: If a migrated row has an email of a person who left the company, "ensureuser" in F01 fails and you get an error email. That is why the template says to use the APPG Admin email for leavers.

# 14. User guides

Save each guide as a PDF in the TV_Templates library and link it from the app home screen.

## 14.1 Requester guide

### Submit a new request

- Open the TVRMS app (link from the go-live email, or in Teams/Power Apps).

- Click New Request.

- Fill all fields with *. Choose your cost center – you will see who approves it.

- For a repeat of an old request choose Request Type = Repeat and enter the old TVID (or use Copy as Repeat Request, below).

- Attach the Technical Documentation Package (PDF, Word, Excel, PowerPoint, PNG, JPG, ZIP, TXT or CSV; up to 10 MB per file).

- Click Submit. Within a few minutes you get an email with your TVID (for example APTV_2026_014).

### Track your request

- Click My Requests. Use the status filter or search by TVID or title.

- Turn off "Show only requests I created" to also see requests where you are an additional requester.

- Click a request to see its details, status and documents. Every email has an Open request link.

### When APPG asks for more information

- You get an email "Action needed: more information for <TVID>". Read what is needed.

- Open the request → Edit and Resubmit → change the fields → Resubmit.

- To add files, open the Documents tab → choose files → Upload.

- Do this within 30 days. Otherwise the request is cancelled automatically.

### Other actions

- Cancel: possible while the status is Submitted or Missing Information. Click Cancel request and enter a reason.

- Copy as Repeat Request: Search History → find the old request → Copy as Repeat Request → change what is new → Submit.

- Documents: Documents tab → click a file to open it, or Open folder.

## 14.2 APPG Owner guide (daily routine)

- Open APPG Queue → status "All open", owner "Mine". Red need-by dates are overdue.

- New requests: open → check completeness → Assign owner (yourself) or Mark Missing Information with a clear comment.

- Feasibility: Feasibility button → add one option per institution (cost, weeks, capability, constraints, recommendation) → use Reuse search to find similar completed TVs → Choose the best option → Generate report → Send for funding approval.

- After approval (email N14): Execution → Start execution → add milestones with planned dates → update progress and risks every week → upload progress reports (category 04_Execution).

- At the end: Closure → actual cost, end date, outcome, lessons learned, upload final deliverables (05_Closure) → Close request.

## 14.3 APPG Admin guide

- Every morning: check New requests count and assign owners within 5 days (you also get N21 and the Monday digest N22).

- Resume approval for requests on hold when the reason is solved, or Cancel them with a reason.

- Admin screen: add or retire (IsActive = No) research institutions, APPG people and cost centers. Type emails in lowercase. Never delete rows.

- New APPG person: add to the Entra group (ask IT) and to APPG_Stakeholder_Master.

- Approver on leave: update the cost center row or ask the approver to reassign in the Approvals app.

## 14.4 Cost Center Owner guide

- You receive an approval card in Outlook and in Teams (Approvals app): "Funding approval: APTV_2026_014 – USD 18,000".

- Click Open request in TVRMS to read the details and the evaluation report (02_Feasibility folder).

- Choose Approve, Reject or Hold and add a comment (required for Reject and Hold).

- Approve → APPG starts the work. Reject → the request is cancelled. Hold → the request waits until the APPG Admin resumes it.

- You get a reminder after 3 days and the APPG team is alerted after 6 days if there is no decision. The My Approvals screen in the app lists everything waiting for you.

## 14.5 System Admin guide

| When | Task |
| --- | --- |
| Daily | Check failed flow runs (or the error emails in the support mailbox); fix and resubmit |
| Weekly | Check TV_Notification_Log for failed emails; check approvals pending more than 10 days |
| Monthly | Check list sizes and unique permission count; check service account licence and password policy; review group members with the APPG lead |
| Change SLA days | Solutions → Default Solution → Environment variables → change the value (no flow edit needed) |
| New year | Nothing to do – F01 creates the new counter row automatically on the first request of the year |
| Service account password change | Re-authenticate the connections (Power Automate → Connections) the same day |
| Any change | Build in Dev → Test → Prod with a new version number. Never edit in Prod |

# 15. Training, support and system limits

## 15.1 Training plan

| Audience | Duration | Content | Material |
| --- | --- | --- | --- |
| Requesters | 45 minutes (Teams session, recorded) | Submit, track, missing information, documents, repeat | Requester guide (14.1), 5-minute video |
| APPG Owners | 2 hours hands-on in Test | Queue, review, feasibility, report, approval, execution, closure | APPG guide (14.2) |
| APPG Admins | 1 hour | Assignments, hold/resume/cancel, master data, reports | Admin guide (14.3) |
| Cost Center Owners | 15 minutes (or a one-page guide) | Approve / Reject / Hold in Outlook and Teams | Guide 14.4 |
| Support team | 2 hours | Architecture, flows, permissions, troubleshooting, deployment | This document |

## 15.2 Support model

| Level | Who | Handles |
| --- | --- | --- |
| L1 | APPG Admin | How-to questions, master data, reassignments, cancel/resume |
| L2 | Power Platform support team (HCLTech) | Failed flows, permissions, app bugs, small changes |
| L3 | Microsoft support (through Lam IT) | Platform outages and service issues |

## 15.3 System limits and how we handle them

| Limit | What it means | How we handle it |
| --- | --- | --- |
| SharePoint list view threshold (5,000 items) | Big lists need indexed filters | Indexes on filter columns; delegable formulas |
| Unique permissions per list (50,000; best below about 5,000) | Each request has its own permissions | About 500 per year; review yearly |
| Power Apps delegation | Non-delegable formulas see only 500–2,000 rows | Only delegable filters on big lists (7.19) |
| Flow run duration (30 days) | An approval cannot wait longer than 30 days | Timeout → request goes On Hold; admin resumes |
| Power Platform request limits | Daily action limits per licensed user | 9 lean flows; daily flows process only filtered rows |
| Attachment size in the app (10 MB per file) | Very big files cannot go through the app | APPG uploads big files in SharePoint directly |
| SharePoint trigger polling | Automated flows start after a short delay | Users are told "within a few minutes" |

## 15.4 Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Client does not answer the gap questions | Build with defaults; written confirmation by email (2.3) |
| Service account blocked or password expired | Monitoring of error emails; documented re-authentication steps |
| Approvers ignore approval emails | Reminders (N12), escalation (N13), approvals also in Teams |
| Wrong master data (approver missing) | F03 sends the request back with an alert; admin screen for fixes |
| Users edit SharePoint directly | Flows still log and guard; no delete permission |
| Late changes to requirements | Change requests go into backlog; versioned releases through Dev → Test → Prod |

# 16. Project plan

## 16.1 Timeline (one developer, about 10 weeks to go-live)

Sample dates assume a start on Monday 12 October 2026. Shift all dates if your start date is different.

| Week | Dates (sample) | Work | Demo / deliverable |
| --- | --- | --- | --- |
| 1 | 12–16 Oct | Clarification email; Phase 0 setup; start lists | Environments, solution, sites, groups ready |
| 2 | 19–23 Oct | All lists and libraries; security; flow F01 | Item in SharePoint gets TVID, folders, permissions |
| 3 | 26–30 Oct | Home, New Request, My Requests screens; F02 | Submit from the app; emails and audit |
| 4 | 2–6 Nov | Request Detail, APPG Queue, Missing Information; F04 | Review and missing-information cycle |
| 5 | 9–13 Nov | Feasibility screen; F08 (PDF); F03 (approval) | Report and approval in Outlook/Teams |
| 6 | 16–20 Nov | Execution, Closure, Search, Admin screens; F05, F06, F07, F09 | Full process end to end in Dev |
| 7 | 23–27 Nov | Power BI; unit testing (TC01–TC26); first import to Test | Test environment ready for UAT |
| 8–9 | 30 Nov–11 Dec | UAT and fixes; user guides; training | UAT sign-off |
| 10 | 14–18 Dec | Prod setup; migration; go-live | Go-live |
| 11–12 | 21 Dec–1 Jan | Hypercare | Handover to support |

Tip: Late December has holidays in many countries. Agree the go-live date with the client early, or plan go-live for the first week of January.

## 16.2 Your first five days

- Day 1: send the clarification email (Appendix A); send the access request (4.2).

- Day 2: create the solution, publisher and environment variables; create the Dev site.

- Day 3: create (or request) the Entra groups; create the master lists with sample rows.

- Day 4–5: create all other lists and libraries with exact column names; indexes and versioning; then build F01 and test it by adding an item directly in SharePoint.

## 16.3 Build order (always this order)

- Intake: New Request screen + F01

- Status engine: F02 + audit list

- APPG Queue + Request Detail + Missing Information + F04

- Feasibility + F08 (PDF)

- Approval: F03 + My Approvals screen

- Execution and Closure screens + F06

- Reminders F05, digest F07, upload F09

- Search History, Copy as Repeat, Admin screen

- Power BI

## 16.4 Option: faster Phase 1 (MVP)

If the client needs something live sooner, release Phase 1 in about 6 weeks: intake, TVID, folders, permissions, APPG review, missing information, approval and closure (F01, F02, F03, F04, F09). Add the PDF report, reminders, digest and Power BI in Phase 2.

# Appendix A – Clarification email to the client

Subject: TVRMS – Clarifications needed and assumptions we will use

Dear <Business Owner>, dear <APPG Lead>,

Thank you for the TV Request Management System requirements. To build it correctly, we need

your answers to the questions below. For each question we have written the default we will

use if we do not hear back by <date>.

1. Request form: which fields are needed, and which are mandatory?

Default: Title, request type, parent TVID (repeat only), frequency, recurrence details,

TV type, description, business justification, quantity, need-by date, cost center,

estimated budget, additional requesters, documents.

2. TV types? Default: Wafer, Coupon, Material, Module, Other.

3. Approval levels and limits? Default: cost center owner always; Finance Head also when

funding is above USD 50,000 (limit per cost center).

4. After Reject / Hold? Default: Reject cancels the request; Hold puts it on hold until

the APPG Admin resumes or cancels it.

5. Folder structure per TVID? Default: 01_Request, 02_Feasibility, 03_Approval,

04_Execution, 05_Closure.

6. Notification list and wording? Default: 22 emails (list attached).

7. SLA days? Default: review 5 days; approval reminder day 3, escalation day 6;

missing-information reminders day 7, 14, 25; auto-cancel day 30; milestone reminder

2 days before due date. Calendar days, time zone <IST / PT>.

8. TVID: restart at 001 every January? Default: yes.

9. Evaluation report format or template? Default: standard PDF layout from the system.

10. Research Institution stakeholders: internal Lam people only? Default: yes; external

contacts get no system access in phase 1.

11. Recurring requests: one TVID per run? Default: yes, linked to the previous TVID.

12. Who can cancel? Default: requester (before review ends) and APPG Admin (any time).

13. Licences: do users have Power Apps Premium? Power BI Pro? Default: standard Microsoft

365 only; Power BI Pro for APPG and management.

14. Environments Dev / Test / Prod available? Default: yes.

15. Sender mailbox for emails? Default: service account svc-tvrms (or a shared mailbox).

16. Old requests to migrate? Default: yes, from Excel, one time.

17. 7-year retention: will Lam IT apply a Purview retention label? Default: yes.

18. Expected number of requests per year? Default: up to 500.

Best regards,

Syed

Technical Lead, HCLTech

# Appendix B – Requirement traceability matrix

Every requirement from the document and where it is built. Use this in reviews and UAT to show nothing is missed.

| # | Requirement | How it is built | Where |
| --- | --- | --- | --- |
| 1 | Create and submit TV requests; enter required information | New Request form, required cards | 7.7, List 1 |
| 2 | Upload mandatory Technical Documentation Package | Attachment check in app + F01 check | 7.7, 8.3 |
| 3 | New and repeat requests; one-time or recurring | RequestType, ParentTVID, Frequency, RecurrenceDetails, Copy as Repeat | 5.4, 7.15 |
| 4 | Validate mandatory fields; prevent incomplete submission | Submit formula | 7.7 |
| 5 | Unique TVID APTV_YYYY_XXX; record created; status Submitted | F01 Part A, TVID_Counter, Status default | 8.3, 5.13 |
| 6 | SharePoint workspace per TVID with folder structure | F01 Part B | 8.3 |
| 7 | Multiple uploads during the lifecycle; common file types | F09 upload, Documents tab, allowed types | 7.9, 8.11 |
| 8 | Retain documents of completed and cancelled requests | No delete permission, retention label | 6.3, 12.5 |
| 9 | APPG review, assign owners, validate completeness | Request Detail APPG actions, APPG Queue | 7.9, 7.10 |
| 10 | Request additional information; notify; requester updates | Missing Information, N04, Edit and Resubmit, N09 | 7.9, 8.4 |
| 11 | Auto-cancel after 30 days; keep cancelled requests | F04, N08 | 8.6 |
| 12 | Search previous requests and history | Search History screen, Reuse search | 7.15, 7.11 |
| 13 | Assessment comments and recommendations | TV_Feasibility Comments, Recommendation | 5.5 |
| 14 | Evaluate and compare multiple sourcing options (RI, universities, partners) | TV_Feasibility rows, options gallery | 5.5, 7.11 |
| 15 | Record capability, cost, timeline, constraints, recommendation | TV_Feasibility columns | 5.5 |
| 16 | Generate, store, version, view and download PDF reports | F08, versioning, Documents tab | 8.10, 5.14 |
| 17 | Route to cost center owner via approval matrix | F03 + CostCenter_Approval_Matrix | 8.5, 5.8 |
| 18 | Approve, reject, hold; history and comments | F03 + TV_Approval_History | 8.5, 5.9 |
| 19 | Prevent execution until approval | Start Execution disabled + F02 guard | 7.13, 8.4 |
| 20 | Execution: milestones planned/actual, progress, risks, status | Execution screen + TV_Execution_Milestones + F06 | 7.13, 5.10, 8.8 |
| 21 | Closure: final deliverables, cost, outcome, lessons learned, close | Closure screen, 05_Closure folder | 7.14 |
| 22 | Permanent records and reuse | No delete, Search History, Copy as Repeat | 6.3, 7.15 |
| 23 | 8 statuses; transitions logged and auditable | Status choice, F02, TV_Status_History, versioning | 1.3, 8.4 |
| 24 | Role-based access for 7 roles | SharePoint permissions + app role variables | 6 |
| 25 | Operational reports and KPI metrics | Power BI pages and DAX measures | 10 |
| 26 | Excel export; Power BI integration | Export to Excel/CSV, Power BI | 10.5 |
| 27 | Automations: TVID, workspace, notifications, approvals, reminders, SLA, audit | F01–F09 | 8 |
| 28 | About 20 notification workflows | 22 notifications | 9 |
| 29 | Key data entities (7) | Lists 1–6, 8, 9 (+ helpers) | 5 |
| 30 | 24x7 availability | Microsoft 365 / Power Platform cloud services | 3 |
| 31 | Auditability of user actions | Status, approval and notification logs; version history; Microsoft 365 audit log | 5, 8 |
| 32 | Seven-year retention | Purview retention label + no delete | 12.5 |
| 33 | Scalable; future integrations and reporting | Solution ALM, environment variables, indexed lists, Dataverse-ready design | 4, 12 |

# Appendix C – Naming rules

| Item | Prefix / rule | Example |
| --- | --- | --- |
| Screen | scr | scrNewRequest |
| Container | con | conHeader |
| Gallery | gal | galMyRequests |
| Form | frm | frmNewRequest |
| Button | btn | btnSubmit |
| Label | lbl | lblStatus |
| Text input | txt | txtSearch |
| Dropdown / Combo box | dd / cb | ddStatus / cbAdditional |
| Date picker | dp | dpNeedBy |
| Toggle | tgl | tglMine |
| Attachments control | att | attUpload |
| Icon / Image | ico / img | icoHome / imgLogo |
| Global variable | var | varSelectedRequest |
| Flow | Fnn_Name | F03_FundingApproval |
| Flow action | Verb + noun | Get counter row |
| SharePoint list | Words with underscores | TV_Request_Master |
| SharePoint column | PascalCase, no spaces | ApprovalRequestedOn |
| Environment variable | lam_ prefix (automatic) | lam_SiteURL |

# Appendix D – Troubleshooting

| Problem | Likely cause | Fix |
| --- | --- | --- |
| TVID stays empty | F01 failed or is still queued | Check F01 run history; fix the error; resubmit the run |
| Two requests with the same TVID | F01 concurrency not set to 1 | Set trigger concurrency to 1; correct the duplicate by hand |
| F02 runs many times for one change | Trigger conditions missing | Add both trigger conditions (8.4) |
| "Field is required" error in Update item | Column is required in SharePoint | Make it not required in SharePoint (only Title) |
| Blue delegation warning in the app | Non-delegable function on a big list | Use =, StartsWith, && and ¦¦ (7.19) |
| User gets "no permission" on own request | F01 Part E failed (wrong group ID or role ID) | Check environment variables; re-run F01 or fix permissions by hand |
| ensureuser fails | Person left the company or is external | Use the APPG Admin email for that row |
| Approver says no email | Card is in Teams Approvals or spam | Check Teams → Approvals; check the Approvals page; check spam rules |
| PDF conversion fails | Invalid HTML or OneDrive connection issue | Test the HTML in a browser; re-authenticate OneDrive connection |
| Split error ".Value" | Older Power Apps version | Use .Result instead of .Value |
| Upload fails from the app | File larger than 10 MB | APPG uploads the file directly in SharePoint |
| Power BI refresh fails | Credentials expired | Update data source credentials (OAuth2, service account) |
| SharePoint view "exceeds the list view threshold" | Filter not on an indexed column | Index the column; filter on it first |
| App shows old data after a flow run | Cached data | Refresh(TV_Request_Master) and LookUp the record again |

# Appendix E – Glossary

| Term | Meaning |
| --- | --- |
| TV (Test Vehicle) | A test item (for example wafers or coupons) made for testing and qualification |
| TVID | Unique ID of a TV request, format APTV_YYYY_XXX |
| APPG | The Lam team that reviews, sources and executes TV requests |
| RI | Research Institution (also universities and partners) |
| Cost Center Owner | Manager who approves spending for a cost center |
| Feasibility | Checking which institution can make the TV, at what cost and time |
| SLA | Agreed number of days for a step |
| UAT | User Acceptance Testing by business users |
| ALM | Application Lifecycle Management: moving changes Dev → Test → Prod |
| Environment | Separate Power Platform space (Dev, Test, Prod) |
| Solution (managed / unmanaged) | Package of app, flows and settings; managed = locked copy for Test/Prod |
| Environment variable | Setting with a different value in each environment |
| Connection reference | Link from a flow to a connection, chosen at import |
| Service account | Non-personal account that owns flows and sends emails |
| Delegation | Power Apps sending a filter to SharePoint so it works on all rows |
| Item-level permission | Permission on one list item or folder instead of the whole list |
| Trigger condition | Rule that decides if an automated flow should run |
| Concurrency control | Setting that makes flow runs wait in a queue |
| Retention label | Microsoft Purview rule that keeps content for a set time (7 years) |
| DLP policy | Data Loss Prevention rules for which connectors can be used together |
| KPI | Key Performance Indicator, a number that shows how the process performs |