## Slide 2: HCLTech’ s Solution Approach
LAM – TV Request Management System
September 2026

## Slide 3: Table of Contents
1. Our Understanding of Objectives & Scope
2. Business Process Flow
3. Solution Architecture
4. Execution Timelines
5. Assumptions & Dependencies
6. Non-Functional Requirements
7. Commercials

## Slide 4
HCLTech understand that LAM currently managing Test Vehicle requests through emails, PowerPoint files, spreadsheets, and separate supporting documents, without a centralized platform to manage the complete request lifecycle.
The objective of this initiative is to implement a centralized Test Vehicle Request Management System using Microsoft Power Platform to digitize and govern the complete lifecycle, from request submission through feasibility assessment, funding approval, execution, closure, and future reuse.
Our Understanding of Objectives & Scope
In Scope
    Centralized TV Request Management covering the complete lifecycle from request submission through completion or cancellation.
    Standardized Request Intake for new, repeat, one-time, and recurring TV requests, including mandatory field and technical-document validation.
    APPG Review and Assignment for request validation, owner assignment, comments, and missing-information management.
    Feasibility Assessment Management to evaluate multiple Research Institutions or sourcing options based on capability, cost, timeline, constraints, and recommendations.
    Funding Approval Workflow with Cost Center Owner identification, approval routing, decision capture, comments, and approval history.
    Execution Tracking covering milestones, planned and actual dates, progress, risks, costs, comments, and expected completion dates.
    Request Completion and Closure including final deliverables, outcomes, lessons learned, costs, and reuse recommendations.
    SharePoint Document Management with an automatically created TVID workspace, predefined folder structure, versioning, permissions, and seven-year retention.
    Workflow Automation for notifications, reminders, escalations, status updates, automatic cancellation, approvals, and audit logging.
    Role-Based Access Control for Requesters, APPG users, Cost Center Owners, agreed stakeholders, and system administrators.
    Power BI Dashboard, Reports
    Testing & Deployment of the Application
    Go Live & Hyper Care
Out of Scope
    Integration with external system
    Existing data migration.
    Training to business users
    Change management

## Slide 5
Business Process Flow
Phase
Request Initiation
APPG Review
Internal Alignment
Funding Approval
Execution
Closure
User Journey
User Creates and Submit a new TV REQUEST
APPG Review Request and conduct initial feasibility assessment
Internal alignment quotes, funding review and confirmation
Funding approval obtained and cost center confirmed
Request Executed, Activities tracked and updates communicated
Request Closed, results and documents stored, Closure notification sent
Key Actions
Enter Details and justification.
Upload Documents
Submit for APPG Review
System Validate Mandatory Fields
Review Request Details
Feasibility Assessments
Request More information or reject
Submit for Internal Alignment
1st Internal Alignment
Feasibility, quotes, estimates & Clarify terms
2nd Internal Alignment
Confirm Selected Option , Execution Path and Requirements
Funding approval Request
Cost Center Decision
If Rejected, requestor informed with reason
If approved, execution starts
Execute Request
Track progress & activities
Provide updates
Cost and Utilization Tracking
Exception & issue management
Execution completed
Final Report & document- uploaded to SharePoint
Closure notification
Audit trail captured
Notification
Acknowledgement of Submission Request
Review / More info request / Rejection Notification
Alignment Updates
Funding approval Request Notification
Funding Approval/Rejection
Cost Center Decision Notification
Status Change Update
Reminder, Escalations & Exceptions
Completion Notification
Report Available Notification
1
2
3
4
5
6

## Slide 6
Solution Architecture
Automation Workflow
Users
Admin
UI Layer
Power Canvas Apps Form(s)
Power Model Driven Apps
Data Layer
Dataverse
Report Layer
Power BI
SharePoint Doc Library
Outlook
Canvas App (End Users)
Request Intake / APPG Review / Feasibility Assessment / Funding Approval / Execution Tracking / Closure
Validation and Error Handling
Export to PDF
Model Driven App (Admin Users)
Master Data management
View Notification Logs
Automation Workflow Activities
SharePoint workspace Creation
Submission Notification
Missing information Notification
Funding Approval Routing
Status Change Notifications
Reminders & Escalations
Exception Remediation
Completion Notifications
Generate PDF and Store
Audit Trail Capture
Dashboard and Reporting Layer
Request Status / Cycle Time & Aging / Cost Tracking Utilization & Performance / Exception Analysis / Executive Reporting
Key Solution Components
Dataverse
Data Model for TVRMS
Security Roles, Row-level security, Audit and Logging
SharePoint
Workspace per TVID
Standard Folder Structure
Outlook
New Request Submission Request.
Status Change Notifications
Reminders & Escalations
Completion Notifications
Proposed solution architecture for TV Request Management System using Power Platform features.
Key Solution Components

## Slide 7
Understanding of existing manual TV request processes / flows
Outstanding questions clarification
Identify the key dependencies and pain points
Discussion on reporting requirements
Deployment
Requirement Understanding, Plan, Solution Blueprint
Design, Build and Test
Plan for Success
Design, Build, Test & Deploy
Hypercare
Lifecycle
Identify the business logic / rules to be implemented
Prepare Solution blueprint & validation of implementation plan
Report submitted for final approval
Design and build target solution elements
  Power App for screens / UI elements
  Power Automate workflows and sending notification through outlook.
  Power BI reports
Validation of implemented functionality
UAT would be performed with limited users
UAT feedback incorporation
Issues Remediation
Post Rollout Support
Handover to Application Support Team
Sprint (1 & 2)
Deliverable: Solution Report
Deliverable(s):: Signed-off Power Platform Applications
Execution Approach
Deliverable(s)::
Handover to Support
Key stakeholders would need to approve and provide sign off for deployment
Go Live Preparation
Go Live

## Slide 8
Execution Timeline
W 1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9
Timelines
Solution Blueprint & Plan
Plan for Succes
Design,
Build,
& Test
Deployment & Go Live
Hypercare
Application Development Cycle ( 2 Weeks Sprint)
Deploy
Hypercare
Post Rollout Support
Handoff to BAU Team
Sprint 1
Sprint 2

## Slide 9
Assumptions & Dependencies
Master data required for TV requests (users, departments, cost centers, locations, vendors, etc.) will be provided by the customer in the required format.
Customer stakeholders will be available for workshops, reviews, approvals, and decision-making activities.
Timely feedback and approvals will be provided to avoid project delays.
Proposed Execution Timeline would be re-validated during Plan for Success (PFS) Phase and gaps would be collaboratively addressed by HCLTech and LAM.
Power BI licenses required for dashboard consumption will be available to end users.
Any scope-deviations / sign-off delay / unavailability of access would be assessed for adverse impact to budget / timeline by LAM and HCLTech.
UAT will be performed by business users.
Activities not mentioned in scope section are out of scope.
Assumptions
Dependencies
LAM Business / IT SMEs would be made available as required during Plan For Success and Implementation phase.
Environment availability and access to target would be ensured by LAM during program inception.
LAM will provide all necessary software and platform licenses from Day 1 of the project commencement.
Timely business decisions and scope clarifications to be provided to avoid any delay in project execution.

## Slide 10
Non-Functional Requirements
The solution shall provide 24x7 availability, excluding scheduled maintenance windows.
The solution shall be accessible through Microsoft Edge and other approved enterprise browsers.
All uploaded documents shall be securely stored and managed within SharePoint Online.
Request records, associated documents, and evaluation reports shall be retained for a minimum of seven (7) years.
Audit logs shall be retained for a minimum of seven (7) years in accordance with organizational compliance requirements.
All user actions shall be fully auditable through comprehensive activity logs and audit trails.
The solution shall support future expansion in users, institutions, requests, and data volumes through a scalable architecture.
The solution shall retain completed request records in accordance with Lam's record retention and compliance requirements.
The solution shall enforce role-based access controls to prevent unauthorized access to records, documents, and application functionality.
Application configuration changes shall be fully auditable to support governance, compliance, and operational oversight.
The solution shall utilize an extensible architecture that enables future integrations with enterprise systems and external applications without significant redesign.

## Slide 11
Commercials
  Commercial Assumptions:
  The engagement will be delivered on Fixed price basis. Any major deviations to scope may have an impact to commercials and schedule – the same would be discussed and mutually agreed with LAM prior to the implementation of the change request.
  The price quoted above in USD is exclusive of taxes and duties such as VAT, GST, business tax, sales and use tax, service tax, lease tax, custom duty and all similar taxes and duties
Scope of work | Price
Pricing for TV Request Application Development | USD $58,950